Kerala State Film Development Corporation

(A PSU under Cultural Affairs Department, Government of Kerala)

Request for Proposal

for Selection of

PROJECT MANAGEMENT CONSULTANT

for:

- Construction of Cultural Complexes at Kollam, Palakkad and Kasargod.

- Construction of Multiplex Cinema Theater Complexes at Kayamkulam, Payyannur, Perambra and Alagappanagar.

Contents

| S. No. | Contents | Page No. |
| --- | --- | --- |
|  | Disclaimer | 1 |
|  | Glossary | 3 |
|  | Request for Proposals | 5 |
| 1 | Introduction | 6 |
| 2 | Instructions to Applicants A. General B. Documents C. Preparation and Submission of Proposal D. Evaluation Process E. Appointment of Consultant | 10 10 18 21 28 30 |
| 3 | Criteria for Evaluation | 33 |
| 4 | Fraud and corrupt practices | 37 |
| 5 | Pre-Proposal Conference | 39 |
| 6 | Miscellaneous | 40 |
|  | Schedules | 41 |
| 1 | Terms of Reference | 42 |
| 2 | Form of Agreement Annex-1: Terms of Reference Annex-2: Deployment of Personnel Annex-3: Estimate of Personnel Costs Annex-4: Approved Sub-Consultant(s) Annex-5: Cost of Services Annex-6: Payment Schedule Annex-7: Bank Guarantee for Performance Security | 88 88 89 90 91 92 93 95 |
| 3 | Guidance Note on Conflict of Interest | 98 |
|  | Appendices | 100 |
| 1 | Appendix-I: Technical Proposal | 101 |
|  | Form 1: Letter of Proposal | 101 |
|  | Form 2: Particulars of the Applicant | 104 |
|  | Form 3: Statement of Legal Capacity | 107 |
|  | Form 4: Power of Attorney | 108 |
|  | Form 5: Financial Capacity of Applicant | 110 |
|  | Form 6: Particulars of Key Personnel | 111 |
|  | Form 7: Proposed Methodology and Work Plan | 112 |
|  | Form 8: Abstract of Eligible Assignments of the Applicant | 113 |
|  | Form 9: Abstract of Eligible Assignments of Key Personnel | 114 |
|  | Form 10: Eligible Assignments of Applicant | 116 |
|  | Form 11: Eligible Assignments of Key Personnel | 117 |
|  | Form 12: CV of Key Personnel | 118 |
|  | Form 13: Deployment of Personnel | 120 |
|  | Form 14: Survey and Field Investigations | 121 |
|  | Form 15: Proposal for Sub-Consultant(s) | 122 |
| 2 | Appendix-II: Financial Proposal | 123 |
|  | Form 1: Covering Letter | 123 |
|  | Form 2: Financial Proposal | 124 |
|  | Form 3: Estimate of Personnel Costs | 127 |
|  | Minutes of Pre-bid Meeting for e-tender vide ID No KSFDC_292337 which was cancelled | 130 |

Disclaimer

The information contained in this Request for Proposals document (“RFP”) or subsequently provided to Applicants, whether verbally or in documentary or any other form by or on behalf of the Authority or any of its employees or advisers, is provided to Applicants on the terms and conditions set out in this RFP and such other terms and conditions subject to which such information is provided.

This RFP is not an agreement and is neither an offer nor invitation by the Authority to the prospective Applicants or any other person. The purpose of this RFP is to provide interested parties with information that may be useful to them in the formulation of their Proposals pursuant to this RFP. This RFP includes statements, which reflect various assumptions and assessments arrived at by the Authority in relation to the Consultancy. Such assumptions, assessments and statements do not purport to contain all the information that each Applicant may require. This RFP may not be appropriate for all persons, and it is not possible for the Authority, its employees or advisers to consider the objectives, technical expertise and particular needs of each party who reads or uses this RFP. The assumptions, assessments, statements and information contained in this RFP, may not be complete, accurate, adequate or correct. Each Applicant should, therefore, conduct its own investigations and analysis and should check the accuracy, adequacy, correctness, reliability and completeness of the assumptions, assessments and information contained in this RFP and obtain independent advice from appropriate sources.

Information provided in this RFP to the Applicants is on a wide range of matters, some of which depends upon interpretation of law. The information given is not an exhaustive account of statutory requirements and should not be regarded as a complete or authoritative statement of law. The Authority accepts no responsibility for the accuracy or otherwise for any interpretation or opinion on the law expressed herein.

The Authority, its employees and advisers make no representation or warranty and shall have no liability to any person including any Applicant under any law, statute, rules or regulations or tort, principles of restitution or unjust enrichment or otherwise for any loss, damages, cost or expense which may arise from or be incurred or suffered on account of anything contained in this RFP or otherwise, including the accuracy, adequacy, correctness, reliability or completeness of the RFP and any assessment, assumption, statement or information contained therein or deemed to form part of this RFP or arising in any way in this Selection Process.

The Authority also accepts no liability of any nature whether resulting from negligence or otherwise, howsoever caused, arising from reliance of any Applicant upon the statements contained in this RFP.

The Authority may in its absolute discretion, but without being under any obligation to do so, update, amend or supplement the information, assessment or assumption contained in this RFP.

The issue of this RFP does not imply that the Authority is bound to select an Applicant or to appoint the Selected Applicant, as the case may be, for the Consultancy and the Authority reserves the right to reject all or any of the Proposals without assigning any reasons whatsoever.

The Applicant shall bear all its costs associated with or relating to the preparation and submission of its Proposal including but not limited to preparation, copying, postage, delivery fees, expenses associated with any demonstrations or presentations which may be required by the Authority or any other costs incurred in connection with or relating to its Proposal. All such costs and expenses will remain with the Applicant and the Authority shall not be liable in any manner whatsoever for the same or for any other costs or other expenses incurred by an Applicant in preparation or submission of the Proposal, regardless of the conduct or outcome of the Selection Process.

Glossary

Additional Costs			As in Item G of Form-2 of Appendix-II

Agreement				As defined in Schedule-2

Agreement Value			As defined in Clause 6.1.2 of Schedule-2

Applicable Laws			As defined in Schedule-2

Applicant				As defined in Clause 2.1.1 of RFP

Associate				As defined in Clause 2.3.3 of RFP

Authorised Representative		As defined in Clause 2.13.3 of RFP

Authority				As defined in Clause 1.1.1 of RFP

Bid Security                                       As defined in Clause 2.20.1 of RFP

Contract Agreement		As defined in Clause 1.1.2 of RFP

Contractor 			          As defined in Clause 1.1.2 of RFP

Conditions of Eligibility 		As defined in Clause 2.2.1 of RFP

Conflict of Interest                        	As defined in Clause 2.3.1  of RFP

Consultancy				As defined in Clause 1.2 of RFP

Consultancy Team			As defined in [Paragraph 8] of Schedule-1

Consultant				As defined in Clause 1.2  of RFP

CV					Curriculum Vitae

Deliverables				As defined in Paragraph 4 of Schedule-1

Documents				As defined in Clause 2.12 of RFP

Effective Date			As defined in Clause 2.1 of Schedule-2

Eligible Assignments			As defined in Clause 3.1.4 of RFP

Financial Proposal			As defined in Clause 2.15.1 of RFP

Form of Agreement			Form of Agreement as in Schedule-2

INR, Re, Rs. 				Indian Rupee(s)

Inception Report			As specified in [Paragraph 4(A)] of Schedule-1

Key Date or KD			As defined in [Paragraph 6.2] of Schedule-1

Key Personnel			As defined in Clause 2.1.4 of RFP

##### Lead Member			As defined in Clause 2.1.1 of RFP

LOA					Letter of Award

Lump Sum Payment                         As defined in Paragraph 11.2 of Schedule-1

Member				As defined in Clause 2.3.3 (a) of RFP

Official Website			As defined in Clause 1.11.2 of RFP

Personnel				As defined in Clause 1.1.1(n) of Schedule-2

Professional Personnel		As defined in Clause 2.14.6 of RFP

Prohibited Practices			As defined in Clause 4.1 of RFP

Project				As defined in Clause 1.1.1 of RFP

Project Manager			As defined in Clause 4.6 of Schedule-2

Proposal				As defined in Clause 1.2 of RFP

Proposal Due Date or PDD	            As defined in Clauses 1.5 and 1.8 of RFP

Resident Personnel			As defined in Clause 1.1.1(o) of Schedule-2

RFP					As defined in Disclaimer

##### Selected Applicant			As defined in Clause 1.6 of RFP

##### Selection Process			As defined in Clause 1.6 of RFP

##### Services                                            	As defined in Clause 1.1.1(q) of Schedule-2

Sole Firm				As defined in Clause 2.1.1 of RFP

Statement of Expenses	As defined in Note 13, Form-2 of Appendix-II

Statutory Auditor			An Auditor appointed under Applicable Laws

Sub-Consultant                                 As defined in Clause 1.1.1(r) of Schedule-2

Support Personnel			As defined in Clause 2.14.6 of RFP

Team Leader		As defined in Clause 2.1.4 of RFP

Technical Proposal	As defined in Clause 2.14.1 of RFP

TOR					As defined in Clause 1.1.3 of RFP

US$					United States Dollar

The words and expressions beginning with capital letters and defined in this document shall, unless repugnant to the context, have the meaning ascribed thereto herein.

Request for Proposals

1. INTRODUCTION$

1.1    	Background

1.1.1	Kerala State Film Development Corporation (the “Authority”) is the implementing agency/special purpose vehicle for implementation of projects undertaken by Department of Cultural Affairs with the funding of Kerala Infrastructure Investment Fund Board (KIIFB).   As part of this endeavour, the Authority has decided to undertake construction of the following (the “Project”) on item rate contract basis:

- Cultural Complexes at 3 districts with an estimated cost of Rs. 137.087 cr (Rupees One hundred and Thirty-Seven crore) (Kollam – 44.407 cr, Palakkad – 56.48 cr, Kasargod – 36.20 cr)

- Theatre Complexes at 4 locations across Kerala with an estimated cost of Rs. 47.13 cr. (Rupees Fourty Seven crore) (Kayamkulam – 15.03 cr, Payyanur – 11.35 cr,  Perambra – 11.35 cr, & Alagappanagar 9.40 cr  )

1.1.2	The Authority with the help of technical consultant has completed the preparation of Detailed Project Report of all the projects and obtained funding sanction from KIIFB. The construction work of each of the Projects will be awarded on item rate basis to contracting agencies (the “Contractor”) selected through a competitive bidding. Each of the Projects would be implemented in accordance with the terms and conditions stated in the contract agreement to be entered into between the Authority and the Contractor (the “Contract Agreement”)

1.1.3    In pursuance of the above, the Authority has decided to carry out the process for selection of a Project Management Consultant, for project and construction management of the above Projects. The Project Management Consultant shall responsible for management of the project, supervision of construction works and assurance of quality and scope in accordance with the Terms of Reference specified at Schedule-1 (the “TOR”).

1.1.4  The authority is also streamlining some more Cultural Complexes and Multiplex theatre complexes in due course and if got sanctioned, that may also get  included in the scope on proportionate rate upon mutual consent. The completion period may then be suitable decided based on the DPR for each project.

1.2	Request for Proposals

The Authority invites proposals (the “Proposals”) for selection of a Project Management Consultant (the “Consultant”). The Scope of work shall include submission of records to relevant departments for obtaining building permit for each project, review and proof checking of existing design, project management, construction supervision and quality control etc., in conformity with the TOR (collectively the “Consultancy”).

The Authority intends to select the Consultant through an open competitive bidding process in accordance with the procedure set out herein.

1.3	Due diligence by Applicants

Applicants are encouraged to inform themselves fully about the assignment and the local conditions before submitting the Proposal by paying a visit to the Authority and the Project site and sending written queries to the Authority. The minutes of Pre-proposal Conference  of the previous tender No KSFDC_ 292337 on the same subject as this RFP is also enclosed in page 130 of this RFP.

1.4	Sale of RFP Document

RFP document can be downloaded from the e-procurement portal of Government of Kerala (https://etenders.kerala.gov.in

1.5      Validity of the Proposal

The Proposal shall be valid for a period of not less than 120 days from the Proposal Due Date (the “PDD”).

1.6      	Brief description of the Selection Process

The Authority has adopted a two-stage selection process (collectively the “Selection Process”) for evaluating the Proposals comprising technical and financial bids to be submitted in two separate sealed envelopes. In the first stage, a technical evaluation will be carried out as specified in Clause 3.1. Based on this technical evaluation, a list of short-listed applicants shall be prepared as specified in Clause 3.2. In the second stage, a financial evaluation will be carried out as specified in Clause 3.3. Proposals will finally be ranked according to their combined technical and financial scores as specified in Clause 3.4. The first ranked Applicant shall be selected for negotiation (the “Selected Applicant”) while the second ranked Applicant will be kept in reserve.

1.7	Currency conversion rate and payment

1.7.1	For the purposes of technical evaluation of Applicants, Rs. 60 (Rupees sixty) per US$ shall be considered as the applicable currency conversion rate. In case of any other currency, the same shall first be converted to US$ as on the date 60 (sixty) days prior to the Proposal Due Date, and the amount so derived in US$ shall be converted into INR at the aforesaid rate. The conversion rate of such currencies shall be the daily representative exchange rates published by the International Monetary Fund for the relevant date.

1.7.2	All payments to the Consultant shall be made in INR in accordance with the provisions of this RFP. The Consultant may convert INR into any foreign currency as per Applicable Laws and the exchange risk, if any, shall be borne by the Consultant.

1.8	Schedule of Selection Process

The Authority would endeavour to adhere to the following schedule:

|  | Event Description | Date |
| --- | --- | --- |
| 1. | Issue Date | 17th Aug 2019 |
| 2. | Pre-Proposal Conference | - |
| 3. | Enquiry Due Date | 27 Aug 2019 |
| 4. | Written Response to Queries | 3rd Sep 2019 |
| 5. | Proposal Due Date/PDD | 17th Sep 2019, 3 pm |
| 6. | Opening of Technical Bid | 20th Sep 2019, 3.30 pm |
| 7. | Presentation | Shall be intimated later |
| 8. | Opening of Financial Bid | Shall be intimated later |
| 9. | Letter of Award (LOA) | Within 15 days of Selection |
| 10. | Signing of Agreement | Within 15 days of LOA |
| 11. | Validity of Applications | 120 days of Proposal Due Date |

  - Pre-Proposal visit to the Site and inspection of data

Prospective Applicants may visit the Site and review the available data at any time prior to PDD. For this purpose, they will provide at least two days’ notice to the nodal officer specified below:

Deepa D Nair, IFS

Managing Director, Kerala State Film Development Corporation

Kalabhavan, Vazhuthacaud, Thiruvananthapuram

Phone: 0471-2321586, 2325325

Email: ksfdckiifb@gmail.com

1.10	Pre-Proposal Conference

The minutes of Pre-proposal Conference of the previous tender No KSFDC_ 292337 on the same subject as this RFP is also enclosed in page 130 of this RFP.

1.11	Communications

1.11.1	All communications including the submission of Proposal should be addressed to:

Deepa D Nair, IFS

Managing Director , Kerala State Film Development Corporation

Kalabhavan, Vazhuthacaud, Thiruvananthapuram

Phone: 0471-2321586, 2325325

Mobile: 8086387225

Email: ksfdckiifb@gmail.com

1.11.2	The Official Website of the Authority is:

www.ksfdc.in

1.11.3	All communications, including the envelopes, should contain the following information, to be marked at the top in bold letters:

RFP Notice No. 3320/P1/19/KSFDC(1)      PROJECT MANAGEMENT CONSULTANT

2.  INSTRUCTIONS TO APPLICANTS

A.	GENERAL

2.1	Scope of Proposal

2.1.1	Detailed description of the objectives, scope of services, Deliverables and other requirements relating to this Consultancy are specified in this RFP. In case an applicant firm possesses the requisite experience and capabilities required for undertaking the Consultancy, it may participate in the Selection Process either individually (the “Sole Firm”) or as lead member of a consortium of firms (the “Lead Member”) in response to this invitation. The term applicant (the “Applicant”) means the Sole Firm or the Lead Member, as the case may be. The manner in which the Proposal is required to be submitted, evaluated and accepted is explained in this RFP.

2.1.2	Applicants are advised that the selection of Consultant shall be on the basis of an evaluation by the Authority through the Selection Process specified in this RFP. Applicants shall be deemed to have understood and agreed that no explanation or justification for any aspect of the Selection Process will be given and that the Authority’s decisions are without any right of appeal whatsoever.

2.1.3   The Applicant shall submit its Proposal in the form and manner specified in this Part-2 of the RFP. The Technical proposal shall be submitted in the form at Appendix-I and the Financial Proposal shall be submitted in the form at Appendix-II. Upon selection, the Applicant shall be required to enter into an agreement with the Authority in the form specified at Schedule-2.

2.1.4	Key Personnel

The Consultancy Team shall consist of the following key personnel (the “Key Personnel”) who shall discharge their respective responsibilities as specified below:

| Key Personnel | Responsibilities |
| --- | --- |
| Project Manager - cum - Team Leader (the “Team Leader”) | Will lead, co-ordinate and supervise the multidisciplinary team for project management and construction supervision at site. Shall be stationed at Project Management Unit, Thiruvananthapuram throughout the Consultancy and visit sites as per the requirement. |
| Structural Engineer | Will be responsible for engineering and structural design of the structures. Shall spend atleast 10 days in a month at Project Management Unit, Thiruvananthapuram or project sites during the execution of civil works. Shall visit all the sites and furnish certificate to the effect that the reinforcements of all RCC structures are according to the design drawings. |
| Contract Management Specialist Cum Billing Engineer | Will be responsible, for ensuring that works are executed as per the provisions of Contract Agreement. Will be responsible for the accuracy of measurements and processing the bills presented by the Contractor. Shall be stationed at Project Management Unit, Thiruvananthapuram and visit sites as per the requirement. |
| Architectural Engineer | Will be responsible for design and execution of all architectural components. Shall spend atleast 10 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of architectural components. Before commissioning of the project, he shall certify to the effect that it is properly done as per drawing standards and intact. |
| Electrical Engineer | Will be responsible for design and execution of all electric components. Shall spend atleast 5 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of Electrical components. Before commissioning of all electrical appliances his certificate of performance shall be furnished in the respective bills in which it is clamed. |
| Theatre Specialist | Will be responsible for design, procurement and execution of all theatre components. Shall spend at least 5 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of Theatre components. His certificate of performance & methodology adapted in installation be provided along with the respective component. |
| HVAC Specialist | Will be responsible for design, procurement and execution of all HVAC components. Shall spend atleast 5 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of HVAC components He shall furnish a certificate of performance and in the respective field along with its bill of claim. |
| Acoustics/AV Specialist | Will be responsible for design, procurement and installation of Acoustics/AV Components. Shall spend at least 5 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of Acoustics and AV components. He shall furnish a certificate of performance in the respective field along with its bill of claim. |

* Every running bill of the contractors from work site shall invariably include the certificate of the respective consultant wherever it is claimed.

2.2	Conditions of Eligibility of Applicants

2.2.1	Applicants must read carefully the minimum conditions of eligibility (the “Conditions of Eligibility”) provided herein. Proposals of only those Applicants who satisfy the Conditions of Eligibility will be considered for evaluation.

2.2.2  To be eligible for evaluation of its Proposal, the Applicant shall fulfil the following:

- Technical Capacity:

- Applicant shall have, over the past 5 (five) years preceding the PDD, undertaken a minimum of 3 (three) Eligible Assignments as specified in Clause 3.1.4.

- Financial Capacity: The Applicant shall have received a minimum income of Rs.4 (four) crore or US $ 2 (two) million per annum from professional fees during each of the 3 (three) financial years preceding the Proposal Due Date. For the purpose of evaluation, Applicants having larger revenues from professional fees shall be given added weightage. For the avoidance of doubt, professional fees hereunder refers to fees received by the Applicant for providing advisory or consultancy services to its clients.

- Availability of Key Personnel: The Applicant shall offer and make available all Key Personnel meeting the requirements specified in Sub-clause (D) below.

- Conditions of Eligibility for Key Personnel: Each of the Key Personnel must fulfil the Conditions of Eligibility specified below:

| Key Personnel | Educational Qualification | Length of Professional Experience | Experience on Eligible Assignments |
| --- | --- | --- | --- |
| Project Manager cum Team Leader | Graduate in Civil Engineering. Additional weightage for post graduate qualification in civil engineering or management | 15 years | Should have led the Project Management Consultancy teams for 2 (two) Eligible Assignments. |
| Structural Engineer | Graduate in Civil Engineering and Masters in Structural Engineering | 10 years | Should have worked as a Structural Engineer for 2 (two) Eligible Assignments. |
| Contract Management Specialist cum Billing Engineer | Graduate in Civil Engineering. Additional weightage for post graduate qualification in Engineering or management | 7 years | Should have worked as a Contract Management Specialist/Billing Engineer for 2 (two) Eligible Assignments.] |
| Architectural Engineer | Graduate in Architectural Engineering | 5 years | Should have worked as Architectural Engineer for 2 (two) Eligible Assignments. |
| Electrical Engineer | Graduate or Diploma in Electrical Engineering | 5 years for graduates & 10 years for Diploma holders | Should have worked as Electrical Engineer for 2 (two) Eligible Assignments. |
| Theater Specialist | Graduate or Diploma in Film Technology | 5 years | Should have worked as Theatre Specialist for 2 projects involving construction of theatres |
| HVAC Specialist | Graduate or Diploma in Electrical Engineering | 5 years for graduates & 10 years for Diploma holders | Should have worked as HVAC Specialist for 2 (two) projects involving HVAC components |
| Acoustics/AV Specialist | Degree/Diploma in Sound Engineering | 5 years for graduates& 10 years for Diploma holders | Should have worked as Acoustics/AV Specialist Specialist for 2 (two) projects involving Acoustics/ AV components |

Note: i. The applicant shall submit the documentary evidence like copies of   completion certificate / work order / Statement issued by respective clients as proof of technical capacity noted in (A) above.

ii. Proof for the Financial capacity shown in (B) shall be submitted with authenticated signature of Chartered Accountant of the applicant.

2.2.3	The Applicant shall enclose with its Proposal, certificate(s) from its Statutory Auditors$ stating its total revenues from professional fees during each of the 3 (three) financial years preceding the PDD and the fee received in respect of each of the Eligible Assignments specified in the Proposal. In the event that the Applicant does not have a statutory auditor, it shall provide the requisite certificate(s) from the firm of Chartered Accountants that ordinarily audits the annual accounts of the Applicant.

2.2.4	The Applicant should submit a Power of Attorney as per the format at Form-4 of Appendix-I; provided, however, that such Power of Attorney would not be required if the Application is signed by a partner of the Applicant, in case the Applicant is a partnership firm or limited liability partnership.

2.2.5	Any entity which has been barred by the Central Government, any State Government, a statutory authority or a public sector undertaking, as the case may be, from participating in any project, and the bar subsists as on the date of Proposal, would not be eligible to submit a Proposal either by itself or through its Associate.

2.2.6	An Applicant or its Associate should have, during the last three years, neither failed to perform on any agreement, as evidenced by imposition of a penalty by an arbitral or judicial authority or a judicial pronouncement or arbitration award against the Applicant or its Associate, nor been expelled from any project or agreement nor have had any agreement terminated for breach by such Applicant or its Associate.

2.2.7	While submitting a Proposal, the Applicant should attach clearly marked and referenced continuation sheets in the event that the space provided in the specified forms in the Appendices is insufficient. Alternatively, Applicants may format the specified forms making due provision for incorporation of the requested information.

2.3      	Conflict of Interest

2.3.1   	An Applicant shall not have a conflict of interest that may affect the Selection Process or the Consultancy (the “Conflict of Interest”). Any Applicant found to have a Conflict of Interest shall be disqualified. In the event of disqualification, the Authority shall forfeit and appropriate the Bid Security as mutually agreed genuine pre-estimated compensation and damages payable to the Authority for, inter alia, the time, cost and effort of the Authority including consideration of such Applicant’s Proposal, without prejudice to any other right or remedy that may be available to the Authority hereunder or otherwise.

2.3.2 	The Authority requires that the Consultant provides professional, objective, and impartial advice and at all times hold the Authority’s interests paramount, avoid conflicts with other assignments or its own interests, and act without any consideration for future work. The Consultant shall not accept or engage in any assignment that would be in conflict with its prior or current obligations to other clients, or that may place it in a position of not being able to carry out the assignment in the best interests of the Authority.

2.3.3 	Some guiding principles for identifying and addressing Conflicts of Interest have been illustrated in the Guidance Note at Schedule-3. Without limiting the generality of the above, an Applicant shall be deemed to have a Conflict of Interest affecting the Selection Process, if:

(a)	the Applicant, its consortium member (the “Member”) or Associate (or any constituent thereof) and any other Applicant, its consortium member or Associate (or any constituent thereof) have common controlling shareholders or other ownership interest; provided that this disqualification shall not apply in cases where the direct or indirect shareholding or ownership interest of an Applicant, its Member or Associate (or any shareholder thereof having a shareholding of more than 5% (five per cent) of the paid up and subscribed share capital of such Applicant, Member or Associate, as the case may be) in the other Applicant, its consortium member or Associate is less than 5 per cent of the subscribed and paid up equity share capital thereof; provided further that this disqualification shall not apply to any ownership by a bank, insurance company, pension fund or a public financial institution referred to in sub-section (72) of section 2 of the Companies Act, 2013. For the purposes of this Clause 2.3.3(a), indirect shareholding held through one or more intermediate persons shall be computed as follows: (aa) where any intermediary is controlled by a person through management control or otherwise, the entire shareholding held by such controlled intermediary in any other person (the “Subject Person”) shall be taken into account for computing the shareholding of such controlling person in the Subject Person; and (bb) subject always to sub-clause (aa) above, where a person does not exercise control over an intermediary, which has shareholding in the Subject Person, the computation of indirect shareholding of such person in the Subject Person shall be undertaken on a proportionate basis; provided, however, that no such shareholding shall be reckoned under this sub-clause (bb) if the shareholding of such person in the intermediary is less than 26% (twenty six per cent) of the subscribed and paid up equity shareholding of such intermediary; or

(b)	a constituent of such Applicant is also a constituent of another Applicant; or

(c)	such Applicant or its Associate receives or has received any direct or indirect subsidy or grant from any other Applicant or its Associate; or

(d)	such Applicant has the same legal representative for purposes of this Application as any other Applicant; or

(e)	such Applicant has a relationship with another Applicant, directly or through common third parties, that puts them in a position to have access to each other’s information about, or to influence the Application of either or each of the other Applicant; or

(f)	there is a conflict among this and other consulting assignments of the Applicant (including its personnel and Sub-consultant) and any subsidiaries or entities controlled by such Applicant or having common controlling shareholders. The duties of the Consultant will depend on the circumstances of each case. While providing consultancy services to the Authority for this particular assignment, the Consultant shall not take up any assignment that by its nature will result in conflict with the present assignment; or

(g) 	a firm which has been engaged by the Authority to provide goods or works or services for a project, and its Associates, will be disqualified from providing consulting services for the same project save and except as provided in Clause 2.3.4; conversely, a firm hired to provide consulting services for the preparation or implementation of a project, and its Members or Associates, will be disqualified from subsequently providing goods or works or services related to the same project; or

(h)	the Applicant, its Member or Associate (or any constituent thereof), and the bidder or Concessionaire, if any, for the Project, its contractor(s) or sub-contractor(s) (or any constituent thereof) have common controlling shareholders or other ownership interest; provided that this disqualification shall not apply in cases where the direct or indirect shareholding or ownership interest of an Applicant, its Member or Associate (or any shareholder thereof having a shareholding of more than 5% (five per cent) of the paid up and subscribed share capital of such Applicant, Member or Associate, as the case may be,) in the bidder or Concessionaire, if any, or its contractor(s) or sub-contractor(s) is less than 5% (five per cent) of the paid up and subscribed share capital of such Concessionaire or its contractor(s) or sub-contractor(s); provided further that this disqualification shall not apply to ownership by a bank, insurance company, pension fund or a Public Financial Institution referred to in sub-section (72) of section 2 of the Companies Act, 2013. For the purposes of this sub-clause (h), indirect shareholding shall be computed in accordance with the provisions of sub-clause (a) above.

For purposes of this RFP, Associate means, in relation to the Applicant, a person who controls, is controlled by, or is under the common control with such Applicant (the “Associate”). As used in this definition, the expression “control” means, with respect to a person which is a company or corporation, the ownership, directly or indirectly, of more than 50% (fifty per cent) of the voting shares of such person, and with respect to a person which is not a company or corporation, the power to direct the management and policies of such person by operation of law or by contract.

2.3.4 	An Applicant eventually appointed to provide Consultancy for this Project, and its Associates, shall be disqualified from subsequently providing goods or works or services related to the construction and operation of the same Project and any breach of this obligation shall be construed as Conflict of Interest; provided that the restriction herein shall not apply after a period of 5 (five) years from the completion of this assignment or to consulting assignments granted by banks/ lenders at any time; provided further that this restriction shall not apply to consultancy/ advisory services performed for the Authority in continuation of this Consultancy or to any subsequent consultancy/ advisory services performed for the Authority in accordance with the rules of the Authority. For the avoidance of doubt, an entity affiliated with the Consultant shall include a partner in the Consultant’s firm or a person who holds more than 5% (five per cent) of the subscribed and paid up share capital of the Consultant, as the case may be, and any Associate thereof.

2.4	Number of Proposals

No Applicant or its Associate shall submit more than one Application for the Consultancy. An Applicant applying individually or as an Associate shall not be entitled to submit another application either individually or as a member of any consortium, as the case may be.

2.5	Cost of Proposal

The Applicants shall be responsible for all of the costs associated with the preparation of their Proposals and their participation in the Selection Process including subsequent negotiation, visits to the Authority, Project site etc. The Authority will not be responsible or in any way liable for such costs, regardless of the conduct or outcome of the Selection Process.

2.6	Site visit and verification of information

Applicants are encouraged to submit their respective Proposals after visiting the Project site and ascertaining for themselves the site conditions, traffic, location, surroundings, climate, access to the site, availability of drawings and other data with the Authority, Applicable Laws and regulations or any other matter considered relevant by them. Visits shall be organised for the benefit of prospective Applicants on dates, time and venue as specified in Clause 1.9.

2.7	Acknowledgement by Applicant

2.7.1	It shall be deemed that by submitting the Proposal, the Applicant has:

##### (a)   made a complete and careful examination of the RFP;

##### (b)   received all relevant information requested from the Authority;

(c)    acknowledged and accepted the risk of inadequacy, error or mistake in the information provided in the RFP or furnished by or on behalf of the Authority or relating to any of the matters referred to in Clause 2.6 above;

(d)    	satisfied itself about all matters, things and information, including matters referred to in Clause 2.6 herein above, necessary and required for submitting an informed Application and performance of all of its obligations thereunder;

(e)	acknowledged that it does not have a Conflict of Interest; and

(f)	agreed to be bound by the undertaking provided by it under and in terms hereof.

2.7.2	The Authority shall not be liable for any omission, mistake or error on the part of the Applicant in respect of any of the above or on account of any matter or thing arising out of or concerning or relating to RFP or the Selection Process, including any error or mistake therein or in any information or data given by the Authority.

2.8	Right to reject any or all Proposals

2.8.1	Notwithstanding anything contained in this RFP, the Authority reserves the right to accept or reject any Proposal and to annul the Selection Process and reject all Proposals, at any time without any liability or any obligation for such acceptance, rejection or annulment, and without assigning any reasons thereof.

2.8.2	Without prejudice to the generality of Clause 2.8.1, the Authority reserves the right to reject any Proposal if:

(a)	at any time, a material misrepresentation is made or discovered, or

(b)	the Applicant does not provide, within the time specified by the Authority, the supplemental information sought by the Authority for evaluation of the Proposal.

Misrepresentation/ improper response by the Applicant may lead to the disqualification of the Applicant. If the Applicant is the Lead Member of a consortium, then the entire consortium may be disqualified / rejected. If such disqualification / rejection occurs after the Proposals have been opened and the highest ranking Applicant gets disqualified / rejected, then the Authority reserves the right to consider the next best Applicant, or take any other measure as may be deemed fit in the sole discretion of the Authority, including annulment of the Selection Process.

B.	DOCUMENTS

2.9	Contents of the RFP

- This RFP comprises the Disclaimer set forth hereinabove, the contents as listed below and will additionally include any Addendum / Amendment issued in accordance with Clause 2.11:

- Request for Proposal

| 1 | Introduction |
| --- | --- |
| 2 | Instructions to Applicants |
| 3 | Criteria for Evaluation |
| 4 | Fraud and corrupt practices |
| 5 | Pre-Proposal Conference |
| 6 | Miscellaneous |
|  | Schedules |
| 1 | Terms of Reference |
| 2 | Form of Agreement Annex-1: Terms of Reference Annex-2: Deployment of Personnel Annex-3: Estimate of Personnel Costs Annex-4: Approved Sub-Consultant(s) Annex-5: Cost of Services Annex-6: Payment Schedule Annex-7: Bank Guarantee for Performance Security |
| 3 | Guidance Note on Conflict of Interest |
|  | Appendices |
|  | Appendix-I: Technical Proposal |
|  | Form-1: Letter of Proposal |
|  | Form-2: Particulars of the Applicant |
|  | Form-3: Statement of Legal Capacity |
|  | Form-4: Power of Attorney |
|  | Form-5: Financial Capacity of Applicant |
|  | Form-6: Particulars of Key Personnel |
|  | Form-7: Proposed Methodology and Work Plan |
|  | Form-8: Abstract of Eligible Assignments of Applicant |
|  | Form-9: Abstract of Eligible Assignments of Key Personnel |
|  | Form-10: Eligible Assignments of Applicant |
|  | Form-11: Eligible Assignments of Key Personnel |
|  | Form-12: Curriculum Vitae (CV) of Key Personnel |
|  | Form-13: Deployment of Personnel |
|  | Form-14: Survey and Field Investigations |
|  | Form-15: Proposal for Sub-Consultant(s) |
|  | Appendix–II: Financial Proposal |
|  | Form-1: Covering Letter |
|  | Form-2: Financial Proposal |
|  | Form-3: Estimate of Personnel Costs |

2.10	Clarifications

2.10.1 	Applicants requiring any clarification on the RFP may send their queries to the Authority in writing by speed post/ courier/ special messenger or by e-mail so as to reach before the date mentioned in the Schedule of Selection Process at Clause 1.8. The envelopes shall clearly bear the following identification:

"Queries concerning RFP for selection of Project Management Consultant for construction of 3 Cultural Complexes and 4 Theatre Complexes"

The Authority shall endeavour to respond to the queries within the period specified therein but not later than 7 (seven) days prior to the Proposal Due Date. The responses will be sent by e-mail. The Authority will post the reply to all such queries on the Official Website and copies thereof will also be circulated to all Applicants who have purchased the RFP document without identifying the source of queries.

2.10.2 The Authority reserves the right not to respond to any questions or provide any clarifications, in its sole discretion, and nothing in this Clause 2.10 shall be construed as obliging the Authority to respond to any question or to provide any clarification.

2.11	Amendment of RFP

2.11.1	At any time prior to the deadline for submission of Proposal, the Authority may, for any reason, whether at its own initiative or in response to clarifications requested by an Applicant, modify the RFP document by the issuance of Addendum/ Amendment and posting it on the Official Website and by conveying the same to the prospective Applicants (who have purchased the RFP document) by e-mail.

2.11.2	All such amendments will be notified through e-mail to all Applicants who have purchased the RFP document. The amendments will also be posted on the Official Website along with the revised RFP containing the amendments and will be binding on all Applicants.

2.11.3	In order to afford the Applicants a reasonable time for taking an amendment into account, or for any other reason, the Authority may, in its sole discretion, extend the Proposal Due Date$.

C.  	PREPARATION AND SUBMISSION OF PROPOSAL

2.12	Language

The Proposal with all accompanying documents (the “Documents”) and all communications in relation to or concerning the Selection Process shall be in English language and strictly on the forms provided in this RFP. No supporting document or printed literature shall be submitted with the Proposal unless specifically asked for and in case any of these Documents is in another language, it must be accompanied by an accurate translation of the relevant passages in English, in which case, for all purposes of interpretation of the Proposal, the translation in English shall prevail.

2.13	Format and signing of Proposal

2.13.1	The Applicant shall provide all the information sought under this RFP. The Authority would evaluate only those Proposals that are received in the specified forms and complete in all respects.

2.13.2	The Proposal, and its copy, shall be typed or written in indelible ink and signed by the authorised signatory of the Applicant who shall initial each page, in blue ink. In case of printed and published Documents, only the cover shall be initialled. All the alterations, omissions, additions, or any other amendments made to the Proposal shall be initialled by the person(s) signing the Proposal. The Proposals must be properly signed by the authorised representative (the “Authorised Representative”) as detailed below:

(a)	by the proprietor, in case of a proprietary firm; or

- by a partner, in case of a partnership firm and/or a limited liability partnership; or

(c) 	by a duly authorised person holding the Power of Attorney, in case of a Limited Company or a corporation; or

(d) 	by the Authorised Representative of the Lead Member, in case of consortium.

A copy of the Power of Attorney certified under the hands of a partner or director of the Applicant and notarised by a notary public in the form specified in Appendix-I (Form-4) shall accompany the Proposal.

2.13.3	Applicants should note the Proposal Due Date, as specified in Clause 1.8, for submission of Proposals. Except as specifically provided in this RFP, no supplementary material will be entertained by the Authority, and that evaluation will be carried out only on the basis of Documents received by the closing time of Proposal Due Date as specified in Clause 2.17.1. Applicants will ordinarily not be asked to provide additional material information or documents subsequent to the date of submission, and unsolicited material if submitted will be summarily rejected. For the avoidance of doubt, the Authority reserves the right to seek clarifications under and in accordance with the provisions of Clause 2.24.

2.14	Technical Proposal

2.14.1	Applicants shall submit the technical proposal in the formats at Appendix-I (the “Technical Proposal”).

2.14.2	While submitting the Technical Proposal, the Applicant shall, in particular, ensure that:

(a)	The Bid security is provided;

(b)	all forms are submitted in the prescribed formats and signed by the prescribed signatories;

(c)	Power of Attorney, if applicable, is executed as per Applicable Laws;

(d)	CVs of all Professional Personnel have been included;(as per 2.14.6 of RFP)

(e)	Key Personnel have been proposed only if they meet the Conditions of Eligibility laid down at Clause 2.2.2 (D) of the RFP;

(f)	no alternative proposal for any Key Personnel is being made and only one CV for each position has been furnished;

(g)	the CVs have been recently signed and dated in blue ink by the respective Personnel and countersigned by the Applicant. Photocopy or unsigned / countersigned CVs shall be rejected;

(h)	the CVs shall contain an undertaking from the respective Key Personnel about his/her availability for the duration specified in the RFP;

(i)	Professional Personnel proposed have good working knowledge of English language;

(j)	Key Personnel would be available for the period indicated in the TOR;

(k)	no Key Personnel should have attained the age of 75 (seventy five) years at the time of submitting the proposal; and

(l)	the proposal is responsive in terms of Clause 2.22.3.

2.14.3	Failure to comply with the requirements spelt out in this Clause 2.14 shall make the Proposal liable to be rejected.

2.14.4	If an individual Key Personnel makes a false averment regarding his qualification, experience or other particulars, or his commitment regarding availability for the Project is not fulfilled at any stage after signing of the Agreement, he shall be liable to be debarred for any future assignment of the Authority for a period of 5 (five) years. The award of this Consultancy to the Applicant may also be liable to cancellation in such an event.

2.14.5	The Technical Proposal shall not include any financial information relating to the Financial Proposal.

2.14.6 The proposed team shall be composed of experts and specialists (the “Professional Personnel”) in their respective areas of expertise and managerial/support staff (the “Support Personnel”) such that the Consultant should be able to complete the Consultancy within the specified time schedule. The Key Personnel specified in Clause 2.1.4 shall be included in the proposed team of Professional Personnel. Other Professional Personnel in the relevant areas of expertise can be added as required for successful completion of this Consultancy. The CVs of Key Personnel should be submitted along with this RFP in the format at Form -12 of Appendix I. The CV of each such Professional Personnel other than key personnel, if any, should also be submitted in the format at Form-12 of Appendix-I within 7 days from the issue of letter of Acceptance from the office of Authority. The CVs and details of only the Key Personnel shall be considered for evaluation. The CVs of support personnel and other professional personnel other than the key personnel shall not be considered for evaluation.

The Support Personnel shall include but not limited to the following personnel:

| Sl. No | Support Personnel | Nos. Required | Length of Professional Experience | Educational Qualification |
| --- | --- | --- | --- | --- |
| 1 | Site Engineer | 7 Nos. (One each at each project sites) ie 7 persons for 7 sites | 5 years | Degree in Civil Engineering |
| 2 | Site Supervisor | 7 Nos. (One each at each project sites) ie 7 persons for 7 sites | 3 years for degree & 5 years for Diploma holders | Degree/Diploma in Civil Engineering |

2.14.7	An Applicant may, if it considers necessary, propose suitable Sub-Consultants in specific areas of expertise. Credentials of such Sub-Consultants should be submitted in Form-15 of Appendix-I. A Sub-Consultant, however, shall not be a substitute for any Key Personnel.

2.14.8	The Authority reserves the right to verify all statements, information and documents, submitted by the Applicant in response to the RFP. Any such verification or the lack of such verification by the Authority shall not relieve the Applicant of its obligations or liabilities hereunder nor will it affect any rights of the Authority thereunder.

2.14.9	In case it is found during the evaluation or at any time before signing of the Agreement or after its execution and during the period of subsistence thereof, that one or more of the eligibility conditions have not been met by the Applicant or the Applicant has made material misrepresentation or has given any materially incorrect or false information, the Applicant shall be disqualified forthwith if not yet appointed as the Consultant either by issue of the LOA or entering into of the Agreement, and if the Selected Applicant has already been issued the LOA or has entered into the Agreement, as the case may be, the same shall, notwithstanding anything to the contrary contained therein or in this RFP, be liable to be terminated, by a communication in writing by the Authority without the Authority being liable in any manner whatsoever to the Applicant or Consultant, as the case may be.

In such an event, the Authority shall forfeit and appropriate the Bid security as mutually agreed pre-estimated compensation and damages payable to the Authority for, inter alia, time, cost and effort of the Authority, without prejudice to any other right or remedy that may be available to the Authority.

2.15	Financial Proposal

2.15.1	Applicants shall submit the financial proposal in the formats at Appendix-II and made available in the etender website www.etenders.kerala.gov.in (the “Financial Proposal”) clearly indicating the total cost of the Consultancy (Item [9] of Form-2 of Appendix-II) in both figures and words, in Indian Rupees, and signed by the Applicant’s Authorised Representative. In the event of any difference between figures and words, the amount indicated in words shall prevail. In the event of a difference between the arithmetic total and the total shown in the Financial Proposal, the lower of the two shall prevail.

2.15.2	While submitting the Financial Proposal, the Applicant shall ensure the following:

(i)	All the costs associated with the assignment shall be included in the Financial Proposal. These shall normally cover remuneration for all the Personnel, accommodation, air fare, equipment, printing of documents, surveys etc. The total amount indicated in the Financial Proposal shall be without any condition attached or subject to any assumption, and shall be final and binding. In case any assumption or condition is indicated in the Financial Proposal, it shall be considered non-responsive and liable to be rejected.

(ii)	The Financial Proposal shall take into account all expenses and tax liabilities. For the avoidance of doubt, it is clarified that all taxes shall be deemed to be included in the costs shown under different items of the Financial Proposal. Further, all payments shall be subject to deduction of taxes at source as per Applicable Laws.

(iii)	Costs (including break down of costs) shall be expressed in INR.

2.16	Submission of Proposal

2.16.1	The Applicants shall submit the Proposal online through the e-procurement website www.etenders.kerala.gov.in as per the guidelines and instructions in the General Terms and Conditions for e-Procurement provided along with this RFP.

2.16.2	The Proposal shall be made in the Forms specified in this RFP. Any attachment to such Forms must be provided on separate sheets of paper and only information that is directly relevant should be provided. This may include photocopies of the relevant pages of printed documents. No separate documents like printed annual statements, company brochures, copy of contracts etc. will be entertained.

2.16.7	The rates quoted shall be firm throughout the period of performance of the assignment upto and including acceptance of the Completion Report by the Authority and discharge of all obligations of the Consultant under the Agreement.

2.17	Proposal Due Date

2.17.1	Proposal should be submitted online at or before 1500 hrs on the Proposal Due Date specified in Clause 1.8.

2.17.2	The Authority may, in its sole discretion, extend the Proposal Due Date by issuing an Addendum in accordance with Clause 2.11 uniformly for all Applicants.

2.18	Late Proposals

Proposals received by the Authority after the specified time on Proposal Due Date shall not be eligible for consideration and shall be summarily rejected.

2.19	Modification/ substitution/ withdrawal of Proposals

2.19.1	The Applicant may modify, substitute, or withdraw its Proposal after submission, provided that written notice of the modification, substitution, or withdrawal is received by the Authority prior to Proposal Due Date. No Proposal shall be modified, substituted, or withdrawn by the Applicant on or after the Proposal Due Date.

2.19.2	The modification, substitution, or withdrawal notice shall be prepared, sealed, marked, and delivered in accordance with Clause 2.16, with the envelopes being additionally marked “MODIFICATION”, “SUBSTITUTION” or “WITHDRAWAL”, as appropriate.

2.19.3	Any alteration / modification in the Proposal or additional information or material supplied subsequent to the Proposal Due Date, unless the same has been expressly sought for by the Authority, shall be disregarded.

2.20	Tender Processing Fee & Bid Security

2.20.1 	A non-refundable tender processing fee / transaction fee as determined by E-Procurement Portal shall be payable online by the Bidders at the time of submission of Bid. The Bidder shall furnish non-interest bearing Bid Security of Rs, 1,10,300 /- (Rupees One Lakh, Ten  Thousand  and three Hundred Only) which shall be paid in a single transaction using the on-line modes specified in the E-Procurement Portal.  The Bid Security prescribed shall be submitted by each of the bidders.  Bids not accompanied by the prescribed Bid Security shall be disqualified and rejected.

2.20.2 The Bid Security of the unsuccessful Bidder shall become refundable as promptly as possible after finalization of the tender as per clause 6.6.3.

2.20.3. The Bid Security of the successful Bidder will be discharged when the Bidder has furnished the required Performance Guarantee and signed the agreement.

2.20.4 	The Applicant, by submitting its Application pursuant to this RFP, shall be deemed to have acknowledged that without prejudice to the Authority’s any other right or remedy hereunder or in law or otherwise, the Bid security shall be forfeited and appropriated by the Authority as the mutually agreed pre-estimated compensation and damage payable to the Authority for, inter alia, the time, cost and effort of the Authority in regard to the RFP including the consideration and evaluation of the Proposal under the following conditions:

(a)	If an Applicant submits a non-responsive Proposal;

(b)	If an Applicant engages in any of the Prohibited Practices specified in Section 4 of this RFP;

(c)	If an Applicant withdraws its Proposal during the period of its validity as specified in this RFP and as extended by the Applicant from time to time;

(d)	In the case of the Selected Applicant, if the Applicant fails to reconfirm its commitments during negotiations as required vide Clause 2.25.1;

(e)	In the case of a Selected Applicant, if the Applicant fails to sign the Agreement or commence the assignment as specified in Clauses 2.29 and 2.30 respectively; or

(f)	If the Applicant is found to have a Conflict of Interest as specified in Clause 2.3.

2.20.5. Tender processing fee

2.20.5.1. For e tenders, the mode of remittance of Tender processing Fee shall be the same as detailed for remitting Bid Security. For e tenders, Bidders shall remit a Tender processing fee of Rs.13,100/= (Rupees Thirteen thousand One hundred only) using the online payment options of e-Procurement system only. Bidders are advised to visit the “Downloads” section of e-Procurement website www.etenders.kerala.gov.in  Bidders opting for NEFT facility of online payment are advised to exercise this option at least 48 hours before the last date of bid submission to ensure that payment towards bid submission fee is credited and a confirmation is reflected in the e-Procurement system. The online NEFT remittance form provided by e-Procurement system for making a NEFT transaction is not a payment confirmation. KSFDC/NIC/SBI/KSITM shall not be responsible for any kind of delay in payment status confirmation.

2.20.5.2 Any bid not accompanied by the Tender processing Fee as notified shall be rejected by the Employer as nonresponsive.

2.20.5.3 Tender processing Fee remitted will not be refunded.

2.21. Performance Security

2.21.1. Performance Guarantee to be submitted at the award of contract should be 5% of Contract amount and should be submitted within 28(twenty-eight) days of receipt of LOA (Letter of Acceptance) by the successful Bidder in the following form

2.21.2. At least Fifty percent(50%) of Performance Guarantee shall be in the form of Treasury Fixed Deposit in the name of Agreement Authority for a period not less than 28 (twenty-eight) days after the completion of defect liability period.

2.21.3. Balance Performance Guarantee shall be in the form of bank guarantee. Bank Guarantee is to be submitted in the format prescribed by the Employer in the bid document. Bank Guarantee shall be unconditional and it shall be from any Nationalised Bank/Scheduled Bank to be submitted before executing agreement and shall be valid till 28(twenty-eight) days after the completion of defect liability period of the Work, in approved format. The Bank Guarantee on instalment basis with lesser period validity shall not be accepted.

2.21.4. After the submission of Performance Guarantee and its acceptance the Bid Security will be refunded to the successful Bidder.

2.21.5. Performance Security Deposit shall be deducted at 2.5% from running bills. Total of performance Guarantee is 5% of contract amount (agreed PAC) while total of Performance Security Deposit is 2.5% of the value of work done.

2.21.6. The Applicant, by submitting its Application pursuant to this RFP, shall be deemed to have acknowledged that without prejudice to the Authority’s any other right or remedy hereunder or in law or otherwise, its Performance Security shall be forfeited and appropriated by the Authority as the mutually agreed pre-estimated compensation and damages payable to the Authority for, inter alia, the time, cost and effort of the Authority in regard to the RFP, including the consideration and evaluation of the Proposal, under the following conditions:

- If an Applicant engages in any of the Prohibited Practices specified in Clause 4.1 of this RFP;

- if the Applicant is found to have a Conflict of Interest as specified in Clause 2.3; and

- if the Selected Applicant commits a breach of the Agreement.

2.21.7 An amount equal to 5% (five per cent) of the Agreement Value shall be deemed to be the Performance Security for the purposes of this Clause 2.21, which may be forfeited and appropriated in accordance with the provisions hereof as in Annex-7 of Schedule.2.

D.	EVALUATION PROCESS

2.22	Evaluation of Proposals

2.22.1	The Authority shall open the Proposals as per clause 1.8, at the KSFDC Head Quarters at Vazhuthacaud and in the presence of the Applicants who choose to attend. The envelopes marked “Technical Proposal” shall be opened first. The envelopes marked “Financial Proposal” shall be kept sealed for opening at a later date.

2.22.2	Proposals for which a notice of withdrawal has been submitted in accordance with Clause 2.19 shall not be opened.

2.22.3	Prior to evaluation of Proposals, the Authority will determine whether each Proposal is responsive to the requirements of the RFP. The Authority may, in its sole discretion, reject any Proposal that is not responsive hereunder. A Proposal shall be considered responsive only if:

(a)	the Technical Proposal is received in the form specified at Appendix-I;

##### (b)	it is received by the Proposal Due Date including any extension thereof pursuant to Clause 2.17;

(c)	it is accompanied by the Bid security as specified in Clause 2.20.1.

##### (d)	it is signed, sealed, bound together in hard cover and marked as stipulated in Clauses 2.13 and 2.16;

##### (e)	it is accompanied by the Power of Attorney as specified in Clause 2.2.4;

##### (f)	it contains all the information (complete in all respects) as requested in the RFP;

(g)	it does not contain any condition or qualification; and

(h)	it is not non-responsive in terms hereof.

2.22.4	The Authority reserves the right to reject any Proposal which is non-responsive and no request for alteration, modification, substitution or withdrawal shall be entertained by the Authority in respect of such Proposals.

2.22.5	The Authority shall subsequently examine and evaluate Proposals in accordance with the Selection Process specified at Clause 1.6 and the criteria set out in Section 3 of this RFP.

2.22.6	After the technical evaluation, the Authority shall prepare a list of pre-qualified and shortlisted Applicants in terms of Clause 3.2 for opening of their Financial Proposals. A date, time and venue will be notified to all Applicants for announcing the result of evaluation and opening of Financial Proposals. Before opening of the Financial Proposals, the list of pre-qualified and shortlisted Applicants along with their Technical Score will be read out. The opening of Financial Proposals shall be done in presence of respective representatives of Applicants who choose to be present. The Authority will not entertain any query or clarification from Applicants who fail to qualify at any stage of the Selection Process. The financial evaluation and final ranking of the Proposals shall be carried out in terms of Clauses 3.3 and 3.4.

2.22.7	Applicants are advised that Selection shall be entirely at the discretion of the Authority. Applicants shall be deemed to have understood and agreed that the Authority shall not be required to provide any explanation or justification in respect of any aspect of the Selection Process or Selection.

2.22.8	Any information contained in the Proposal shall not in any way be construed as binding on the Authority, its agents, successors or assigns, but shall be binding against the Applicant if the Consultancy is subsequently awarded to it.

2.23	Confidentiality

Information relating to the examination, clarification, evaluation, and recommendation for the selection of Applicants shall not be disclosed to any person who is not officially concerned with the process or is not a retained professional adviser advising the Authority in relation to matters arising out of, or concerning the Selection Process. The Authority shall treat all information, submitted as part of the Proposal, in confidence and shall require all those who have access to such material to treat the same in confidence. The Authority may not divulge any such information unless it is directed to do so by any statutory entity that has the power under law to require its disclosure or is to enforce or assert any right or privilege of the statutory entity and/or the Authority or as may be required by law or in connection with any legal process.

2.24	Clarifications

2.24.1	To facilitate evaluation of Proposals, the Authority may, at its sole discretion, seek clarifications from any Applicant regarding its Proposal. Such clarification(s) shall be provided within the time specified by the Authority for this purpose. Any request for clarification(s) and all clarification(s) in response thereto shall be in writing.

2.24.2	If an Applicant does not provide clarifications sought under Clause 2.24.1 above within the specified time, its Proposal shall be liable to be rejected. In case the Proposal is not rejected, the Authority may proceed to evaluate the Proposal by construing the particulars requiring clarification to the best of its understanding, and the Applicant shall be barred from subsequently questioning such interpretation of the Authority.

E. 	APPOINTMENT OF CONSULTANT

2.25	Negotiations

2.25.1	The Selected Applicant may, if necessary, be invited for negotiations. The negotiations shall generally not be for reducing the price of the Proposal, but will be for re-confirming the obligations of the Consultant under this RFP. Issues such as deployment of Key Personnel, understanding of the RFP, methodology and quality of the work plan shall be discussed during negotiations. A Key Personnel who did not score 60% (sixty per cent) marks as required under Clause 3.1.2 shall be replaced by the Applicant with a better candidate to the satisfaction of the Authority. In case the Selected Applicant fails to reconfirm its commitment, the Authority reserves the right to designate the next ranked Applicant as the Selected Applicant and invite it for negotiations.

2.25.2	The Authority will examine the CVs of all other Professional Personnel and those not found suitable shall be replaced by the Applicant to the satisfaction of the Authority.

2.25.3	The Authority will examine the credentials of all Sub-Consultants proposed for this Consultancy and those not found suitable shall be replaced by the Applicant to the satisfaction of the Authority.

2.26	Substitution of Key Personnel

2.26.1	The Authority will not normally consider any request of the Selected Applicant for substitution of Key Personnel as the ranking of the Applicant is based on the evaluation of Key Personnel and any change therein may upset the ranking. Substitution will, however, be permitted if the Key Personnel is not available for reasons of any incapacity or due to health, subject to equally or better qualified and experienced personnel being provided to the satisfaction of the Authority.

2.26.2	The Authority expects all the Key Personnel to be available during implementation of the Agreement. The Authority will not consider substitution of Key Personnel except for reasons of any incapacity or due to health. Such substitution shall ordinarily be limited to one Key Personnel subject to equally or better qualified and experienced personnel being provided to the satisfaction of the Authority. As a condition to such substitution, a sum equal to 5% (five per cent) of the remuneration specified for the original Key Personnel shall be deducted from the payments due to the Consultant. In the case of a second substitution hereunder, such deduction shall be 10% (ten per cent) of the remuneration specified for the original Key Personnel. Any further substitution may lead to disqualification of the Applicant or termination of the Agreement.

2.26.3	Substitution of the Team Leader will not normally be considered and may lead to disqualification of the Applicant or termination of the Agreement unless otherwise demanded by the Authority.

2.26.4 Authority is at liberty to demand change the key personal of support personals which shall be implemented within 15 days of such intimation.  In that case the reduction in rate may not be made applicable.

- 2.27	Indemnity

- The Consultant shall, subject to the provisions of the Agreement, indemnify the Authority for an amount not exceeding 3 (three) times the value of the Agreement for any direct loss or damage that is caused due to any deficiency in services.

- 2.28	Award of Consultancy

- After selection, a Letter of Award (the “LOA”) shall be issued, in duplicate, by the Authority to the Selected Applicant and the Selected Applicant shall, within 7 (seven) days of the receipt of the LOA, sign and return the duplicate copy of the LOA in acknowledgement thereof. In the event the duplicate copy of the LOA duly signed by the Selected Applicant is not received by the stipulated date, the Authority may, unless it consents to extension of time for submission thereof, appropriate the Bid Security of such Applicant as mutually agreed genuine pre-estimated loss and damage suffered by the Authority on account of failure of the Selected Applicant to acknowledge the LOA, and the next highest ranking Applicant may be considered.

- 2.29	Execution of Agreement

- After acknowledgement of the LOA as aforesaid by the Selected Applicant, it shall execute the Agreement within the period prescribed in Clause 1.8. The Selected Applicant shall not be entitled to seek any deviation in the Agreement.

2.30	Commencement of assignment

- The Consultant shall commence the Services at the Project site within 7 (seven) days of the date of the Agreement, or such other date as may be mutually agreed. If the Consultant fails to either sign the Agreement as specified in Clause 2.29 or commence the assignment as specified herein, the Authority may invite the second ranked Applicant for negotiations. In such an event, the Bid Security of the first ranked Applicant shall be forfeited and appropriated in accordance with the provisions of Clause 2.20.4.

2.31	Proprietary data

Subject to the provisions of Clause 2.23, all documents and other information provided by the Authority or submitted by an Applicant to the Authority shall remain or become the property of the Authority. Applicants and the Consultant, as the case may be, are to treat all information as strictly confidential. The Authority will not return any Proposal or any information related thereto. All information collected, analysed, processed or in whatever manner provided by the Consultant to the Authority in relation to the Consultancy shall be the property of the Authority.

3.   CRITERIA FOR EVALUATION

3.1 	Evaluation of Technical Proposals

- 3.1.1	In the first stage, the Technical Proposal will be evaluated on the basis of Applicant’s experience, its understanding of TOR, proposed methodology and Work Plan, and the experience of Key Personnel. Only those Applicants whose Technical Proposals get a score of 60 (sixty) marks or more out of  100 (one hundred) shall qualify for further consideration, and shall be ranked from highest to the lowest on the basis of their technical score (ST).

- 3.1.2	Each Key Personnel must score a minimum of 60% (sixty per cent) marks except as provided herein. A Proposal shall be rejected if the Team Leader scores less than 60% (sixty per cent) marks or any two of the remaining Key Personnel score less than 60% (sixty per cent) marks. In case the Selected Applicant has one Key Personnel, other than the Team Leader, who scores less than 60% marks, he would have to be replaced during negotiations, with a better candidate who, in the opinion of the Authority, would score 60% (sixty per cent) or above.

- 3.1.3   The scoring criteria to be used for evaluation shall be as follows.

| - Item Code | - Parameter | - Maximum Marks | - Criteria |
| --- | --- | --- | --- |
| - 1. | - Relevant Experience of the Applicant | - 25 | - 30% of the maximum marks shall be awarded for the number of Eligible Assignments undertaken by the Applicant firm. The remaining 70% shall be awarded for: (i) the comparative size and quality of Eligible Assignments; (ii) other relevant assignments or similar work in the infrastructure sectors; and (iii) overall turnover, experience and capacity of the firm. |
| - 2. | - Proposed Methodology and Work Plan | - 5 | - Evaluation will be based on the quality of submissions. |
| - 3. | - Relevant Experience of the Key Personnel | - 70 | - 30% of the maximum marks for each Key Personnel shall be awarded for the number of Eligible Assignments the respective Key Personnel has worked on. The remaining 70% shall be awarded for: (i) the comparative size and quality of Eligible Assignments; and (ii) other relevant assignments or similar work in infrastructure sectors. |
| - 3(a) | - Project Manager cum Team Leader | - 18 |  |
| - 3(b) | - Structural Engineer | - 12 |  |
| - 3(c) | - Contract Management Specialist cum Billing Engineer | - 12 |  |
| - 3(d) | - Architectural Engineer | - 8 |  |
| - 3(e) | - Electrical Engineer | - 5 |  |
| - 3(f) | - Theatre Specialist | - 5 |  |
| - 3(g) | - HVAC Specialist | - 5 |  |
| - 3(h) | - Acoustics/AV Specialist | - 5 |  |
| - Grand Total |  | - 100 |  |

- While awarding marks for the number of Eligible Projects, the Applicant or Key Personnel, as the case may be, that has undertaken the highest number of Eligible Assignments shall be entitled to the maximum score for the respective category and all other competing Applicants or respective Key Personnel, as the case may be, shall be entitled to a proportionate score.

- 3.1.4	Eligible Assignments

- For the purposes of determining Conditions of Eligibility and for evaluating the Proposals under this RFP, advisory/ consultancy assignments in respect of project management services and/or detailed engineering service, for the following projects shall be deemed as eligible assignments (the “Eligible Assignments”):

- (i)	any project involving construction of building having an estimated capital cost (excluding land) of at least Rs. 80 (eighty) crore in case of a project in India, and US $ 40 (forty) million for projects elsewhere; or

- (ii)	any project involving construction and having an estimated capital cost (excluding land) of at least Rs. 200 (two hundred) crore in case of a project in India, and US $ 100 (one hundred) million for projects elsewhere.]

- Provided that the Applicant firm claiming credit for an Eligible Assignment shall have, prior to PDD, received professional fees of at least Rs. 25 (twenty five) lakh for such assignment, and where credit is being claimed by a Key Personnel, she/he should have completed the relevant assignment prior to PDD.

- Provided further that if the Applicant firm is taking credit for an Eligible Assignment which was undertaken for a private sector entity, such assignment shall have been completed prior to PDD and the Applicant shall have received professional fees of at least Rs. 50 (fifty) lakh.

- 3.2     	Short-listing of Applicants

Of the Applicants ranked as aforesaid, not more than 5 (five) shall be pre-qualified and short-listed for financial evaluation in the second stage. However, if the number of such pre-qualified Applicants is less than two, the Authority may, in its sole discretion, pre-qualify the Applicant(s) whose technical score is less than 60 (sixty) points even if such Applicant(s) do(es) not qualify in terms of Clause 3.1.2; provided that in such an event, the total number of pre-qualified and short-listed Applicants shall not exceed two.

3.3	Evaluation of Financial Proposal

3.3.1	In the second stage, the financial evaluation will be carried out as per this Clause 3.3. Each Financial Proposal will be assigned a financial score (SF).

3.3.2	For financial evaluation, the total cost indicated in the Financial Proposal, excluding Additional Costs, will be considered. Additional Costs shall include items specified as such in Form-2 of Appendix-II.

3.3.3	The Authority will determine whether the Financial Proposals are complete, unqualified and unconditional. The cost indicated in the Financial Proposal shall be deemed as final and reflecting the total cost of services. Omissions, if any, in costing any item shall not entitle the firm to be compensated and the liability to fulfil its obligations as per the TOR within the total quoted price shall be that of the Consultant. The lowest Financial Proposal (FM) will be given a financial score (SF) of 100 points. The financial scores of other Proposals will be computed as follows:

SF = 100 x FM/F

(F = amount of Financial Proposal)

  - Combined and final evaluation

3.4.1	Proposals will finally be ranked according to their combined technical (ST) and financial (SF) scores as follows:

S = ST x Tw + SF x Fw

Where S is the combined score, and Tw and Fw are weights assigned to Technical Proposal and Financial Proposal, which shall be 0.70 and 0.30 respectively.

3.4.2	The Selected Applicant shall be the first ranked Applicant (having the highest combined score). The second ranked Applicant shall be kept in reserve and may be invited for negotiations in case the first ranked Applicant withdraws, or fails to comply with the requirements specified in Clauses 2.25, 2.29 and 2.30, as the case may be.

4.  FRAUD AND CORRUPT PRACTICES

4.1 	The Applicants and their respective officers, employees, agents and advisers shall observe the highest standard of ethics during the Selection Process. Notwithstanding anything to the contrary contained in this RFP, the Authority shall reject a Proposal without being liable in any manner whatsoever to the Applicant, if it determines that the Applicant has, directly or indirectly or through an agent, engaged in corrupt practice, fraudulent practice, coercive practice, undesirable practice or restrictive practice (collectively the “Prohibited Practices”) in the Selection Process. In such an event, the Authority shall, without prejudice to its any other rights or remedies, forfeit and appropriate the Bid Security or Performance Security, as the case may be, as mutually agreed genuine pre-estimated compensation and damages payable to the Authority for, inter alia, time, cost and effort of the Authority, in regard to the RFP, including consideration and evaluation of such Applicant’s Proposal.

4.2	Without prejudice to the rights of the Authority under Clause 4.1 hereinabove and the rights and remedies which the Authority may have under the LOA or the Agreement, if an Applicant or Consultant, as the case may be, is found by the Authority to have directly or indirectly or through an agent, engaged or indulged in any corrupt practice, fraudulent practice, coercive practice, undesirable practice or restrictive practice during the Selection Process, or after the issue of the LOA or the execution of the Agreement, such Applicant or Consultant shall not be eligible to participate in any tender or RFP issued by the Authority during a period of 2 (two) years from the date such Applicant or Consultant, as the case may be, is found by the Authority to have directly or through an agent, engaged or indulged in any corrupt practice, fraudulent practice, coercive practice, undesirable practice or restrictive practice, as the case may be.

4. 3	For the purposes of this Section, the following terms shall have the meaning hereinafter respectively assigned to them:

(a) 	“corrupt practice” means (i) the offering, giving, receiving, or soliciting, directly or indirectly, of anything of value to influence the action of any person connected with the Selection Process (for avoidance of doubt, offering of employment to or employing or engaging in any manner whatsoever, directly or indirectly, any official of the Authority who is or has been associated in any manner, directly or indirectly with the Selection Process or the LOA or has dealt with matters concerning the Agreement or arising therefrom, before or after the execution thereof, at any time prior to the expiry of one year from the date such official resigns or retires from or otherwise ceases to be in the service of the Authority, shall be deemed to constitute influencing the actions of a person connected with the Selection Process); or (ii) save as provided herein, engaging in any manner whatsoever, whether during the Selection Process or after the issue of the LOA or after the execution of the Agreement, as the case may be, any person in respect of any matter relating to the Project or the LOA or the Agreement, who at any time has been or is a legal, financial or technical consultant/ adviser of the Authority in relation to any matter concerning the Project;

(b) 	“fraudulent practice” means a misrepresentation or omission of facts or disclosure of incomplete facts, in order to influence the Selection Process;

(c) 	“coercive practice” means impairing or harming or threatening to impair or harm, directly or indirectly, any persons or property to influence any person’s participation or action in the Selection Process;

(d)  “undesirable practice” means (i) establishing contact with any person connected with or employed or engaged by the Authority with the objective of canvassing, lobbying or in any manner influencing or attempting to influence the Selection Process; or (ii) having a Conflict of Interest; and

(e)	“restrictive practice” means forming a cartel or arriving at any understanding or arrangement among Applicants with the objective of restricting or manipulating a full and fair competition in the Selection Process.

5.  PRE-PROPOSAL CONFERENCE

5.1	Minutes of the Pre-Proposal Conference held on 14.8.19, for the same purpose vide e-tender ID No KSFDC_292337 which was cancelled, can be seen in page 130 of this RFP.

5.2 	All e mail queries shall be replied.

6. MISCELLANEOUS

6.1	The Selection Process shall be governed by, and construed in accordance with, the laws of India and the Courts in the State in which the Authority has its headquarters shall have exclusive jurisdiction over all disputes arising under, pursuant to and/or in connection with the Selection Process.

6.2	The Authority, in its sole discretion and without incurring any obligation or liability, reserves the right, at any time, to:

(a)	suspend and/or cancel the Selection Process and/or amend and/or supplement the Selection Process or modify the dates or other terms and conditions relating thereto;

(b)	consult with any Applicant in order to receive clarification or further information;

(c)	retain any information and/or evidence submitted to the Authority by, on behalf of and/or in relation to any Applicant; and/or

(d)	independently verify, disqualify, reject and/or accept any and all submissions or other information and/or evidence submitted by or on behalf of any Applicant.

6.3	It shall be deemed that by submitting the Proposal, the Applicant agrees and releases the Authority, its employees, agents and advisers, irrevocably, unconditionally, fully and finally from any and all liability for claims, losses, damages, costs, expenses or liabilities in any way related to or arising from the exercise of any rights and/or performance of any obligations hereunder, pursuant hereto and/or in connection herewith and waives any and all rights and/or claims it may have in this respect, whether actual or contingent, whether present or future.

6.4	All documents and other information supplied by the Authority or submitted by an Applicant shall remain or become, as the case may be, the property of the Authority. The Authority will not return any submissions made hereunder. Applicants are required to treat all such documents and information as strictly confidential.

6.5	The Authority reserves the right to make inquiries with any of the clients listed by the Applicants in their previous experience record.

SCHEDULES

SCHEDULE–1

(See Clause 1.1.3)

Project Management Consultancy for

- Construction of Cultural Complexes at Kollam, Palakkad and Kasaragod.

- Construction of Multiplex Cinema Theater Complexes at Kayamkulam, Payyanur, Perambra and Alagappanagar.

Terms of Reference (TOR)

for

PROJECT MANAGEMENT CONSULTANT

Contents

1. General 2. Objective 3. Scope of Services 3.1 Scope of Services - General Services - Project Management Services during construction stage - Architectural and Other Details - MEP, Electrical, Theater, HVAC And Acoustic Services - Structural Design - Cost management - Safety Programs - Labour Regulation Compliance - Minimal Disruption in the Neighbourhood - Post Construction - Defect Liability Period 4. Deliverables # A. Inception Report B. Monthly Progress Report C. Processed R A Bills D. Completion Report 5. Handing Over of the Completed Project 6. Time and Payment Schedule 7. Meetings 8. Consultancy Team 9. Reporting 10. Data and software to be made available by the Authority 11. Completion of Services

Terms of Reference (TOR)

1.	GENERAL

1.1	The Authority seeks the services of qualified firms for providing Project Management Service for the following Project implemented on item rate contract basis. The Project Management Service shall include quality control and construction supervision The Project involves the following sub projects:

- Construction of cultural complex at Palakkad at an estimated cost of Rs. 56.48  crore

- Construction of cultural complex Kasargod estimated cost of Rs. 36.20  crore

- Construction of cultural complex at Kollam at an estimated cost of Rs. 44.407  crore

- Construction of theatre complex at Alagappangar, at an estimated cost of Rs. 9.40crore

- Construction of theatre complex at Perambra, at an estimated cost of Rs. 11.35 crore

- Construction of theatre complex at  Kayamkulam at an estimated cost of Rs. 15.03 crore

- Construction of theatre complex at  Payyannur at an estimated cost of Rs.11.35 crore

- Additional projects of Cultural Complexes and Multiplex Theatre Complexes among in line during the contract period

The Terms of Reference (the “TOR”) for this assignment are specified below.

1.2	The Consultant shall be guided in its assignment by the Contract Agreement entered into between the Authority and the Contractor for each of the sub project above.  Detailed Project Report for the project were prepared by the Authority through other consultants shall define the broad scope of each of the sub-project and the Project.

2.	OBJECTIVE

The objective of this Consultancy is to ensure timely completion of construction works with due regards to sound contract management, quality, safety and environment practices in accordance with the contract provisions

3.	SCOPE OF SERVICES

3.1	The scope of services shall include but not limited to the following:

(i)	Monitor and control the progress to keep the works completed on planned schedule and budgeted cost

(ii)	Ensure quality control and quality standards.

(iii)	Ensure all statutory compliances applicable to the project

(iv)	Ensure all components of the Project are carried out in full compliance with engineering design, technical specifications and contract conditions.

(v)	Make adequate and correct documentation in respect of all legal and contractual aspects of the work

(vi)	Ensure compliance to safety measures during construction

(vii)     Ensure quantity stipulated as per approved design.

(viii) Obtaining mandatory approvals from concerned LSGD and other departments whatever necessary. All the mandatory fees shall be paid separately by the Authority towards it. For Cultural complexes at Kollam, Kasaragode and Palghat and theatre complex at Alagappanagar this shall be undertaken directly by the Authority for which necessary support need be given if required.

(ix)     issue of approved structural drawings to the vendors / contractors at site as and when it arises, but in advance in such a way not to have any hindrances to work at site.   2 sets of copies of all such drawings shall be made available to the Authority also in both hard and soft copies.

3.2	General Services

3.2.1	The Consultant shall plan, coordinate and execute the activities leading to the construction of buildings and campus development on site. All activities till the completion of building and their handing over will be taken care of by the Consultant. All functions other than those completed by the DPR Consultant (the consultant who prepared the DPR), required for developing the total infrastructure till handing over of completed buildings and other infrastructure of the campus shall have to be performed by the Consultant

3.2.2	The Consultant shall review, study and analyse the briefs, designs, concepts and preliminary designs prepared by the DPR Consultants. The Consultant shall prepare detailed designs & good for construction drawings and get the work executed as per specification and requirements approved by the applicable Kerala PWD or Central PWD rules and manuals.

3.2.3	The Consultant shall co-ordinate with the Contractor for timely execution/completion of the project based on functional requirement of Authority.  In addition to this, the Consultant shall also ensure that the contract clauses whether related to quality or quantities of work are respected and the works are executed in accordance with its provisions.

3.2.4	The Consultant shall assist the Authority in complying guidelines prescribed by the funding agency for the project, Kerala Infrastructure Investment Fund Board (KIIFB). The assistance shall include preparation of Work Breakdown Schedules (WBS), reply to queries raised by KIIFB.

3.2.5	The Consultant shall supervise the construction work to ensure adherence to the drawings, prescribed high standards of quality and timely completion of the project and verify and certify the Building Contractor’s bills to KSFDC for payment in the format approved by KIIFB.

3.2.6	The Consultant shall assist the Authority to taking all engineering decisions in respect of the project. The assistance shall also be for making necessary correspondence with contractors

3.2.7	The Consultant will ensure adherence to relevant Kerala PWD/CPWD specifications, BIS Codes, CVC guidelines and other regulatory requirements and will also ensure observance to all formalities/document/day to day activities as defined in Kerala PWD/CPWD Works Manual for execution of “Works Contract” and as directed by Authority from time to time.

3.2.8	The Authority may at its discretion, hire the services of an Independent agency for quality audit for checking and ensuring the quality of construction to which the Consultant will render due assistance in discharge of their duties

3.2.9	The construction work is open to technical/quality audit/financial audit by any authorised Government agency to which the Consultant will render assistance in discharge of their duties.

3.2.10	The Consultant shall be fully responsible for quality control and shall put in place such measures as are essential for ensuring regular on-site quality checks. The Consultant shall ensure third party test of materials and any equipment (preferably from a Government Institute like Government Engineering Colleges), if required as per the provisions given in Works Contracts

3.3	Project management services during construction stage

3.3.1	Responsibilities of Project Management Consultant for construction stage shall include the following:

- Prepare detailed coordinated construction schedule.

- Prepare construction drawings and ensure that the construction drawings are finalized after coordination with other disciples to have clear demarcated responsibility.

- Check and finalize Contractor’s detailed programme of activities commensurate with the Contract provisions.

- Check and assist the Authority in approving all sub-contractors and agencies for carrying out the works.

- Day-to-day supervision of work to ensure proper quality, workmanship and timely completion of the work by employing adequate number & level of engineers & supervisory staffs as per sound engineering.

- Checking fabrication drawings, bar-bending schedules and all other architectural/Structural details during construction.

- Conduct site meetings & coordination meetings with all agencies for timely completion of the project.

- Carry out quality assurance checks & adhere to maintain quality reports.  Consolidated quality Control/check report shall be submitted on monthly basis for each of the projects.

- Provide effective coordination between various agencies working at the site and the Contractor to ensure timely availability of the inputs required for un-interrupted construction at site all in accordance with agreed programme of the activities.

- Fully responsible for getting the project work executed as per drawings & specifications and should also ensure completion of job, quality expectations, within sanctioned cost outlay of the project. In case of any deviation from the preliminary approved drawings during execution of the works, the same shall be referred to Authority and KIIFB for approval.

- Rendering timely advice for implementing special measures for effecting cost/quality/time benefit for the project.

- Interact & Liaise with Authority to understand, integrate and link the services to the building services.

- Provide detailed justification for necessity of changes in terms of design, quantities, and specifications etc. & obtain approval thereof from Authority and KIIFB. In case there is likelihood of excess expenditure over the approved estimates at any stage of work, the Consultant shall submit revised detailed estimates along with justification for effected items of work for approval from Authority. KIIFB shall release further funds as per these approved revised estimates subject to its compliance with guidelines of KIIFB.

- Provide quick clarifications to designs or details that have been provided vide drawings or immediate solutions to the clarifications sought by the Vendors/Firms.

- Check and inspect testing of materials and work as required. If so required, testing and checking of manufactured items have to be carried out at the manufacturer’s factory as per provision in the Contract.

- Drawing up and putting in place a Quality Assurance Plan as well as a Safety Assurance Plan along with an appropriate and efficient mechanism to ensure their effective implementation at site.

- Checking and Certification of firms running account, and final bills of the works executed for the purpose of payment to be released to the construction agencies.

- To reply and settle the observations/objections/ paras (if any) of the Chief Project Examiner (KIIFB), Audit or any other checking / investigating agency of the Government.

- Final inspection, snagging, supervision of testing and commissioning of various systems and assisting the Authority in taking over of various parts of works and of various systems.

- Generate and submit to the Authority time-to-time progress reports in the agreed formats and at the agreed frequency. For this all the necessary data relevant to the execution of work including materials brought and consumed at site, hindrances if any, records of daily labor deployed etc. shall be maintained.

- Prepare and submit bar bending schedules of reinforcement works in stages before actual construction of the particular structure followed with its certificate of laying, authenticated by structural engineer. .

- Prepare and submit co-ordination diagrams of all utility services before commencing of each project.

- Prepare and submit fortnightly and monthly progress report – Both financial and physical progress.

- A post maintenance plan be prepared & submitted for each projects to arrange for its easy implementation.

3.4	Architectural and other details

The Consultant shall ensure that all design, drawings, details, specifications in respect of Architectural features prepared by DPR Consultant are sufficient for execution of the Project. In case any drawings, details etc are lacking in the opinion of the Consultant review and rectify such deficiencies. Modification in Architectural design and drawing due to site conditions, shall be undertaken by the Consultant with the approval of Authority.

3.5	MEP, Electrical, Theatre, HVAC and Acoustic services

The Consultant shall proof check the designs provided by DPR consultant. The Consultant shall evaluate the same from design, technology, implementation, cost and quality perspective. Based on the proof check and evaluation, the Consultant shall issue final design and drawing for installation.

3.6	Structural Design

In the DPR stage many of the structural members were designed and is kept for reference. However the Consultant shall prepare detailed structural design and drawings for all the structures wherever required. The Consultants shall ensure that these designs are proof checked by Proof Check Consultant appointed by them with the approval of Authority.

3.7	Cost Management

In respect of cost management, the consultant shall

- Prepare and maintain project master cash flow.

- Establish a design control system to identify changes, so that timely action may be taken in order to remain within budget.

- Obtain authorization of Authority and KIIFB for variations in design when agreed limit of authority is exceeded.

- Scrutinize and check applicability of extra items, substituted items, deductions, reductions etc. which have cost implications and take prior approval of the Authority and KIIFB in authorizing such changes in works.

- Scrutinize construction bill, prepare regular valuations and payment certificates of Firms’ / Vendors bills for payment in accordance with the contract, after ensuring deductions of statutory taxes.

- Submit to Employer periodical statement of costs incurred at various stages of works and provide to Employer deviation statement of costs compared to budgeted costs for various stages against cash flow.

- Being an item rate contract, there can be wide variation in quoted rates in individual items from the approved estimate values. As a policy, the consultant shall monitor it throughout the project to see that none of such items are exceeded from the estimate quantities during execution.

3.8	Safety Programmes

The Consultant shall:

- Have adequate safety supervision in place to ensure that safety programmes set up by the contractor are in compliance with prevalent laws and regulations.

- Prepare and submit a comprehensive safety program.

- Monitor day to day implementation of safety procedures.

3.9	Labour Regulations Compliance

The Consultant shall ensure and monitor Contractor’s compliance with requirement of Labour Laws, Welfare measures as per prevailing laws, rules and regulations.

3.10	Minimal Disruption in the neighbourhood

The Consultant shall monitor the execution of works including offsite movement of materials to ensure that there is no/minimal disruption in the neighbourhood

3.11	Post Construction

During the Post Construction stage, the Consultant shall:

- assist the Authority in settlement of all bills and payments of all vendors/contractors of the individual sites.

- witness testing and commissioning of all utilities and certify the same.

- provide project completion report which shall contain all technical, functional and financial information of the project. The project completion report shall include copies of all the drawings in page size of minimum A2. The Consultant shall also provide soft copy of all drawings in a format readable to the Authority.

- coordinate with contractors and vendors for user operation and maintenance manuals and training to client’s representatives. All warranties and guarantees on equipment/fixtures etc procured by the Contractor shall be in the name of Authority. For specialised works like lifts, air-conditioning, DG sets, power sub stations, fire fighting etc, the Consultant shall assist the Authority in preparing documents for entering to a supplementary agreement for its operation and maintenance, post installation.

- A co-ordination drawing of all utility services shall be handed over by the consultant for each project before its commencing stage.

3.12	Defect Liability Period

The Consultant shall provide adequate engineering and supervisory staff for inspection/monitoring of works during defect liability period. This shall be on quarterly basis or as and when required by Authority on identification of any defect. The Consultant shall assist the Authority in issue of timely notice to vendors/agencies for rectification of defects, if observed. The defect liability period shall be twelve month after completion of the project.  The performance security of 5% shall be retained till this date.

4.	DELIVERABLES

The Consultant shall deliver the following deliverables (the “Deliverables”) during the course of this Consultancy. Three hard copies and two soft copies in CDs of all the reports including drawings, etc. shall be submitted to the Authority. For Completion Report,  5 (five) hard copies and 2 (two) soft copy in CD shall be submitted to the Authority. The size of drawings shall be A-2. The font size of letters/figures in it shall be Minimum 10-12 size upon printing in A2, so as to make it easily readable.

# A. 	Inception Report

On commencement of the Consultancy, the Consultant shall submit an Inception Report. The Inception Report shall include the Consultant’s submissions towards understanding of the RFP, the methodology to be followed and the Work Plan.

B.	Monthly Progress Report

The Consultant shall apprise to the Authority, the progress of works on a monthly basis.  Monthly Progress Report in respect of each of the sub-project shall be prepared and submitted separately. The format and content of the Monthly Progress Report shall be finalised in the Inception Report stage. The Monthly Progress Report shall include, but not limited to the following:

- Name of the sub-project, and Name of Contractors and Vendor

- Scope of Work of each contractor and Vendor

- Date of Commencement/ Date of Completion: Scheduled &Actual

- Major Issues and Decisions Pending including Drawings Constraints (if any), Site constraints (if any), Equipment Constraints (if any)

- Status of Progress of Work: Cash Flow Chart, & Bar Chart.

- Areas of Concern.

- List of Registers Maintained by PMC

- Labor Deployment Chart.

- List of Equipment Mobilized at Site

- Materials/Personnel at Site

- Status of Payment to Firm

- Quality of Material / Tests

- Cost Split Up of the Package

- Photographs of the Site

- Site Order Book

- Visitor’s site inspection and Inspection by Office of CPE, KIIFB

- Both physical and financial progress reports

C.	Processed RA Bills

The Consultant shall verify and submit the processed RA Bills submitted by the Contractor to the Authority. The Consultant shall also assist the Authority in uploading the bills, claims, revised estimates, deviations, variations etc to KIIFB PFMS web portal.

D.	Completion Report

On completion of works at each site, the Consultant shall submit separate completion report for each subproject to the Authority. The format and content of the Completion Report shall be approved by Authority. The Completion Report shall contain all technical, contractual, functional and financial information of the project.  Final ‘As-Built’ drawings, compiled final design of the subproject, design data, investigation reports etc. in respect of all structures and elements of the subproject shall be compiled and submitted to the Authority for record and reference. The Drawings shall include electrical, structural and architectural drawings & a co-ordinated diagram of all utiltiy services and post maintenance plan with drawing.

5.	Handing Over of the Completed Project

In accordance with the scope of works detailed above, The Consultant shall assist the Authority in takeover of the completed project from the Contractor. Also the Consultant shall assist the Authority in handing over of the facility to Department of Cultural Affairs, Government of Kerala or to agency approved by Government of Kerala

6.	TIME AND PAYMENT SCHEDULE

6.1	The total duration of the Consultancy Services shall be the following:

- 2 (two) years for construction of 3 cultural complexes.

- 1 (one) year for construction of 4 theatre complexes.

The Consultant shall deploy its Key Personnel as per the Deployment of Personnel proposed.

Any delay caused not due to fault of PMC shall be suitably considered.

6.2	Time schedule for important Deliverables (the “Key Dates”) of the Consultancy and the payment schedule linked to the specified Deliverables is given below:

| Key Date No. | Description of Services | Payment |
| --- | --- | --- |
| KD1 | Project achieving 10 % of financial progress based on scrutinised contractors running bills. | 9% |
| KD2 | Project achieving 20 % of financial progress based on scrutinised contractors running bills. | 9% |
| KD3 | Project achieving 30% of financial progress based on scrutinised contractors running bills. | 9% |
| KD4 | Project achieving 40% of financial progress based on scrutinised contractors running bills. | 9% |
| KD5 | Project achieving 50% of financial progress based on scrutinised contractors running bills. | 9% |
| KD6 | Project achieving 60% of financial progress based on scrutinised contractors running bills. | 9% |
| KD7 | Project achieving 70% of financial progress based on scrutinised contractors running bills. | 9% |
| KD8 | Project achieving 80% of financial progress based on scrutinised contractors running bills. | 9% |
| KD9 | Project achieving 90% of financial progress based on scrutinised contractors running bills. | 9% |
| KD10 | Project achieving 100% of financial progress based on scrutinised contractors running bills. | 9% |
| KD11 | Submission of Completion Report and its approval based on scrutinised contractors running bills. | 10% |
|  | Total | 100% |

Note:

      - The above payments shall be made to the Consultant provided that the payments to be made at any time shall not exceed the amount certified by the Consultant in its Statement of Expenses.

      - In case of the theatre projects the consultant shall be eligible for a monthly payment of 4% of the proportionate consultancy fee for that theatre project irrespective of the financial progress. However this shall be adjusted in the subsequent milestone payments ( indicated as KD-1, KD-2 etc)

      - In case of the cultural complex projects the consultant shall be eligible for a monthly payment of 2% of the proportionate consultancy fee for that cultural complex project irrespective of the financial progress. However this shall be adjusted in the subsequent milestone payments ( indicated as KD-1, KD-2 etc)

      - All Reports shall first be submitted as draft reports for comments of the Authority. The Authority shall provide its comments no later than 3 (three) weeks from the date of receiving a draft report and in case no comments are provided within such 3 (three) weeks, the PMC shall finalise its report. Provided, however, that the Authority may take upto 4 (four) weeks in providing its comments on the Draft Completion Report.

      - Draft Completion Report shall be completed in 1 (one) month excluding the time taken by the Authority in providing its comments on the Draft Completion Report. The PMC may take 2 (two) week for submitting its Final Completion Report after receipt of comments from the Authority.

      - Final payment of 10% (ten per cent) shall be released upon completion of Services in their entirety, including submission of Completion Report.

      - Mobilisation Advance upto 10% (ten per cent) of the total Agreement Value shall be paid on request against Bank Guarantee of a Scheduled Bank which shall be adjusted against the first 4 (four) bills in four equal instalments.

      - The time schedule prepared above is applicable for each of the 04 theatre complexes and 03 Cultural Complexes separately and for the upcoming anticipated projects too.

      - KD1, KD2 etc shall be proportionate to the completion period of the respective contracts of the projects equally apart.

6.3	Mobilization Advance upto 10% (ten per cent) of the total Agreement Value shall be paid on request against Bank Guarantee of a Scheduled Bank and shall be adjusted against the first four bills in four equal instalments.

7.	MEETINGS

The Authority may review with the Consultant, any or all of the documents and advice forming part of the Consultancy, in meetings and conferences which will be held at the Authority’s office.

###### 8.	CONSULTANCY TEAM

8.1    		The Consultant shall form a multi-disciplinary team (the “Consultancy Team”) for undertaking this assignment. The following Key Personnel whose experience and responsibilities are briefly described herein would be considered for evaluation of the Technical Proposal. Other expertise that is required for the Projects shall be included in the Team either through the Key Personnel specified below or through other Professional Personnel, as necessary.

(a) 	Project Manager -    cum - Team Leader

| Qualifications | Graduate in Civil Engineering. Additional weightage for post graduate qualification in civil engineering or management |
| --- | --- |
| Length of Professional Experience | 15 years |
| Essential Experience | Should have led the Project Management Consultancy teams for 2 (two) Eligible Assignments. |
| Job responsibilities | Will lead, co-ordinate and supervise the multidisciplinary team for project management and construction supervision at site. Shall be stationed at Project Management Unit, Thiruvananthapuram Educational throughout the Consultancy and visit sites as per the requirement. |
| Minimum time required on site | Continuous deployment |

(b) 	Structural Engineer

| Educational Qualifications | Graduate in Civil Engineering and Masters in Structural Engineering |
| --- | --- |
| Length of Professional Experience | 10 years |
| Essential Experience | Should have worked as a Structural Engineer for 2 (two) Eligible Assignments. |
| Job responsibilities | Will be responsible for engineering and structural design of the structures. Shall spend atleast 5 days in a month at Project Management Unit, Thiruvananthapuram or project sites during the execution of civil works. Shall invariably visit all the sites and shall furnish his certificate to the effect that the steel reinforcements laid for all RCC slabs are according to the design drawings and are intact. |
| Minimum time required at site | [10 (ten) days] in a month |

(c) 	Contract Management Specialist cum Billing Engineer

| Educational Qualifications | Graduate in Civil Engineering. Additional weightage for post graduate qualification in Engineering or management |
| --- | --- |
| Length of Professional Experience | 7 years |
| Essential Experience | Should have worked as a Contract Management Specialist/Billing Engineer for 2 (two) Eligible Assignments. |
| Job responsibilities | Will be responsible, for ensuring that works are executed as per the provisions of Contract Agreement. Will be responsible for the accuracy of measurements and processing the bills presented by the Contractor. Shall be stationed at Project Management Unit, Thiruvananthapuram and visit sites as per the requirement. |
| Minimum time required at site | Continuous Deployment |

(d) 	Architectural Engineer

| Educational Qualifications | Graduate in Architectural Engineering |
| --- | --- |
| Length of Professional Experience | 5 years |
| Essential Experience | Should have worked as Architectural Engineer for 2 (two) Eligible Assignments. |
| Job responsibilities | Will be responsible for design and execution of all Architectural components. Shall spend at least 10 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of Architectural components. Before commissioning of the project, he shall certify to the effect that it is properly done as per standards and intact. |
| Minimum time required at site | [10 (five) days] in a month |

(e) 	Electrical Engineer

| Educational Qualifications | Graduate or Diploma in Electrical Engineering |
| --- | --- |
| Length of Professional Experience | 5 years for graduates & 10 years for Diploma holders |
| Essential Experience | Should have worked as Electrical Engineer for 2 (two) Eligible Assignments. |
| Job responsibilities | Will be responsible for design and execution of all electric components. Shall spend atleast 5 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of Electrical components. Before commissioning of all electrical appliances his certificate of performance shall be furnished in respective bills in which it is clamed. |
| Minimum time required at site | [5 (five) days] in a month |

(f) 	Theatre Specialist

| Educational Qualifications | Graduate or Diploma in Film Technology |
| --- | --- |
| Length of Professional Experience | 5 years |
| Essential Experience | Should have worked as Theatre Specialist for 2 projects involving construction of theatres |
| Job responsibilities | Will be responsible for design, procurement and execution of all theatre components. Shall spend at least 5 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of Theatre components. His certificate of performance & methodology adapted in installation shall be submitted along with claim of the respective component in the RA Bill. |
| Minimum time required at site | [5 (five) days] in a month |

(g) 	HVAC Specialist

| Educational Qualifications | Graduate or Diploma in Electrical Engineering |
| --- | --- |
| Length of Professional Experience | 5 years for graduates & 10 years for Diploma holders |
| Essential Experience | Should have worked as HVAC Specialist for 2 (two) projects involving HVAC components |
| Job responsibilities | Will be responsible for design, procurement and execution of all HVAC components. Shall spend atleast 5 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of HVAC components He shall furnish a certificate of performance and in the respective field along with its bill of claim. |
| Minimum time required at site | [5 (five) days] in a month |

(h) 	Acoustics/AV Specialist

| Educational Qualifications | Degree/Diploma in Sound Engineering |
| --- | --- |
| Length of Professional Experience | 5 years for graduates & 10 years for Diploma holders |
| Essential Experience | Should have worked as Acoustics/AV Specialist Specialist for 2 (two) projects involving Acoustics/ AV components |
| Job responsibilities | Will be responsible for design, procurement and installation of Acoustics/AV Components. Shall spend at least 5 days in a month at Thiruvananthapuram or project site during the design, procurement and execution of Acoustics and AV components. He shall furnish a certificate of performance and in the respective field along with its bill of claim. |
| Minimum time required at site | [5 (five) days] in a month |

Note Besides the above the consultant shall appoint One site Engineer per project site(Civil Engineering graduate with minimum 05 years of experience) and a Site Supervisor per project site (Degree in Civil Eng with 3 years experience or Diploma in Civil with minimum 05 years of experience) throughout the contract period. They may engage MEP experts and others as and when their services are required to be undertaken by the respective contractors at sites. Only the key personnel “a” to "h” above shall be considered for evaluation.

8.2    	The Consultant shall establish a Project Office at a suitable location in or near the city where the Authority’s office is situated, for efficient and coordinated performance of its Services. All the Key Personnel shall be deployed at this office during 24 months as specified in the Manning Schedule forming part of the Agreement. The authorised officials of the Authority may visit the Consultant’s Project Office any time during office hours for inspection and interaction with the Consultant’s Personnel. It is not expected of the Consultant to carry out the operations from the Head/Home Office.

8.3	The Consultant shall mobilise and demobilise its Professional Personnel and Support Personnel with the concurrence of the Authority and shall maintain the time sheet/ attendance sheet of the working of all Personnel in the Project Office. These time sheets/ attendance sheets shall be made available to the Authority as and when asked for and a copy of such record shall be submitted to the Authority at the end of each calendar month.

9.	REPORTING

9.1	The Consultant will work closely with the Authority. The Authority has established a Technical Committee to enable conduct of this assignment. A designated Project Director of the Authority will be responsible for the overall coordination and project development. He will play a coordinating role in dissemination of the Consultant’s outputs, facilitating discussions, and ensuring required reactions and responses to the Consultant.

9.2	The Consultant may prepare Issue Papers highlighting issues that could become critical for the timely completion of the Project and that require attention from the Authority.

9.3	The Consultant will make a presentation on the Monthly Progress Report for discussion with the Technical Committee (TC) at monthly progress meeting. The Consultant is required to prepare and submit a monthly report that includes and describes, inter alia, all items detailed in para 4 B “Deliverables” of the TOR.

9.4	Regular communication with the TC and the MD KSFDC is required in addition to all key communications. This may take the form of telephone/ teleconferencing, emails, faxes, and occasional meetings.

9.5	The Deliverables will be submitted as per schedule provided in this RFP before 5th of every succeeding month..

10.	DATA AND SOFTWARE TO BE MADE AVAILABLE BY THE AUTHORITY

The Authority shall provide to the Consultant the following:

(a)	A copy of all the Detailed Project Reports and Drawings prepared for all the subprojects

(b)	A copy of all the procurement and tender document issued for the subprojects

(c)	A copy of all Letter of Award issued to all contractors for the subprojects

(d)	A copy of all Contract Agreement entered into between Authority and Contractors for all subprojects.

Available data as may be required by the Consultant will be provided by the Authority on request. The Nodal Officer designated by the Authority shall facilitate handing over of such information to the Consultant.

11.	COMPLETION OF SERVICES

11.1   On completion of works at each site, the Consultant shall submit separate completion report for each subproject to the Authority. The format and content of the Completion Report shall be approved by Authority. The Completion Report shall contain all technical, contractual, functional and financial information of the project.  Final ‘As-Built’ drawings, Coordination drawings of all utility services, compiled final design of the subproject, design data, investigation reports etc. in respect of all structures and elements of the subproject and any other data submitted by the Contractor shall be compiled, classified and submitted to the Authority in soft and hard form. Data submitted by Contractor and compiled by the Consultant shall remain the property of the Authority and shall not be used for any purpose other than that intended under these Terms of Reference without the permission of the Authority. The Consultancy shall stand completed on acceptance by the Authority of all the Deliverables of the Consultant. The Authority shall issue a certificate to that effect. The Consultancy shall in any case be deemed to be completed upon expiry of 2 (two) year from the Effective Date, unless extended by mutual consent of the Authority and the Consultant.

11.2   10% (ten per cent) of the Agreement Value has been earmarked as lump sum payment to be made to the Consultant upon approval of the Completion Report as specified in paragraph 6.2 (the “Lump Sum Payment”).

SCHEDULE–2

(See Clause 2.1.3)

# AGREEMENT

FOR

PROJECT MANAGEMENT CONSULTANCY

- Construction of Cultural Complexes at Kollam, Palakkad and Kasaragod.

- Construction of Multiplex Cinema Theater Complexes at Kayamkulam, Payyanur, Perambra and Alagappanagar.

CONTENTS

1. General 1.1 Definitions and Interpretation 1.2 Relation between the Parties 1.3 Rights and Obligations 1.4 Governing law and jurisdiction 1.5 Language 1.6 Table of contents and headings 1.7 Notices 1.8 Location 1.9 Authority of Member-in-Charge 1.10 Authorised representatives 1.11 Taxes and duties 2. Commencement, Completion and Termination of Agreement 2.1 Effectiveness of Agreement 2.2 Commencement of Services 2.3 Termination of Agreement for failure to commence Services 2.4 Expiry of Agreement - Entire Agreement - Modification of Agreement 2.7 Force Majeure - Suspension of Agreement 2.9 Termination of Agreement 3. Obligations of the Consultant 3.1 General 3.2 Conflict of Interest 3.3 Confidentiality 3.4 Liability of the Consultant 3.5 Insurance to be taken out by the Consultant 3.6 Accounting, inspection and auditing 3.7 Consultant’s actions requiring the Authority’s prior approval 3.8 Reporting obligations 3.9 Documents prepared by the Consultant to be the property of the Authority 3.10 Equipment and materials furnished by the Authority 3.11 Providing access to the Project Office and Personnel 3.12 Accuracy of Documents 4. Consultant’s Personnel and Sub-Consultant 4.1 General 4.2 Deployment of Personnel 4.3 Approval of Personnel 4.4 Substitution of Key Personnel 4.5 Working hours, overtime, leave etc. 4.6 Resident Team Leader 4.7. Sub-Consultants 5. Obligations of the Authority 5.1 Assistance in clearances etc. 5.2 Access to land and property 5.3 Change in Applicable Law 5.4 Payment 6. Payment to the Consultant 6.1 Cost estimates and Agreement Value 6.2 Currency of payment 6.3 Mode of billing and payment 7. Liquidated damages and penalties 7.1 Performance Security 7.2 Liquidated Damages 7.3 Penalty for deficiency in Services 8. Fairness and Good Faith 8.1 Good Faith 8.2 Operation of the Agreement 9. Settlement of Disputes 9.1 Amicable settlement 9.2 Dispute resolution 9.3 Conciliation 9.4 Arbitration ANNEXES Annex-1: Terms of Reference Annex-2: Deployment of Personnel Annex-3: Estimate of Personnel Costs Annex-4: Approved Sub-Consultant(s) Annex-5: Cost of Services Annex-6: Payment Schedule Annex-7: Bank Guarantee for Performance Security

AGREEMENT

Project Management Consultancy for 03 Cultural Complexes (Kollam, Palakkad and Kasaragod) and 04 Multiplex Theatre Complexes(Kayamkulam, Payannur, Perambra and Alagappangar) in Kerala State.

This AGREEMENT (hereinafter called the “Agreement”) is made on the ...........………. day of the month of ………… 20…, between, on the one hand, Kerala State Film Development Corporation Limited (hereinafter called the “Authority” which expression shall include their respective successors and permitted assigns, unless the context otherwise requires) and, on the other hand, …………………………………. (hereinafter called the “Consultant” which expression shall include their respective successors and permitted assigns).

WHEREAS

(A)	The Authority vide its Request for Proposal for Project Management Consultancy (hereinafter called the “Consultancy”) for the 3 Cultural Complexes and 4 Multiplex Theatre Complexes in Kerala State (hereinafter called the “Project”);

(B)	the Consultant submitted its proposals for the aforesaid work, whereby the Consultant represented to the Authority that it had the required professional skills, and in the said proposals the Consultant also agreed to provide the Services to the Authority on the terms and conditions as set forth in the RFP and this Agreement; and

(C)	the Authority, on acceptance of the aforesaid proposals of the Consultant, awarded the Consultancy to the Consultant vide its Letter of Award dated .................. (the “LOA”); and

(D)	in pursuance of the LOA, the parties have agreed to enter into this Agreement.

NOW, THEREFORE, the parties hereto hereby agree as follows:

1.	GENERAL

  - Definitions and Interpretation

1.1.1	The words and expressions beginning with capital letters and defined in this Agreement shall, unless the context otherwise requires, have the meaning hereinafter respectively assigned to them:

- “Additional Costs” shall have the meaning set forth in Clause 6.1.2;

- “Agreement” means this Agreement, together with all the Annexes;

- “Agreement Value” shall have the meaning set forth in Clause 6.1.2;

- “Applicable Laws” means the laws and any other instruments having the force of law in India as they may be issued and in force from time to time;

- “Confidential Information” shall have the meaning set forth in Clause 3.3;

- “Conflict of Interest” shall have the meaning set forth in Clause 3.2 read with the provisions of RFP;

- “Dispute” shall have the meaning set forth in Clause 9.2.1;

- “Effective Date” means the date on which this Agreement comes into force and effect pursuant to Clause 2.1;

- “Government” means the Government of Kerala

- “INR, Re. or Rs.” means Indian Rupees;

(l)	“Member”, in case the Consultant consists of a joint venture or consortium of more than one entity, means any of these entities, and “Members” means all of these entities;

(m)	“Party” means the Authority or the Consultant, as the case may be, and Parties means both of them;

(n) 	“Personnel” means persons hired by the Consultant or by any Sub-Consultant as employees and assigned to the performance of the Services or any part thereof;

(o)	“Resident Personnel” means such persons who at the time of being so hired had their domicile inside India;

(p)      “RFP” means the Request for Proposal document in response to which the Consultant’s proposal for providing Services was accepted;

(q)	“Services” means the work to be performed by the Consultant pursuant to this Agreement, as described in the Terms of Reference hereto;

(r)	“Sub-Consultant” means any entity to which the Consultant subcontracts any part of the Services in accordance with the provisions of Clause 4.7; and

(s)	“Third Party” means any person or entity other than the Government, the Authority, the Consultant or a Sub-Consultant.

All terms and words not defined herein shall, unless the context otherwise requires, have the meaning assigned to them in the RFP.

1.1.2	The following documents along with all addenda issued thereto shall be deemed to form and be read and construed as integral parts of this Agreement and in case of any contradiction between or among them the priority in which a document would prevail over another would be as laid down below beginning from the highest priority to the lowest priority:

- Agreement;

- Annexes of Agreement;

- RFP; and

(d)	Letter of Award.

  - Relation between the Parties

Nothing contained herein shall be construed as establishing a relation of master and servant or of agent and principal as between the Authority and the Consultant. The Consultant shall, subject to this Agreement, have complete charge of Personnel performing the Services and shall be fully responsible for the Services performed by them or on their behalf hereunder.

1.3	Rights and obligations

The mutual rights and obligations of the Authority and the Consultant shall be as set forth in the Agreement, in particular:

(a)	the Consultant shall carry out the Services in accordance with the provisions of the Agreement; and

(b)	the Authority shall make payments to the Consultant in accordance with the provisions of the Agreement.

1.4 	Governing law and jurisdiction

## This Agreement shall be construed and interpreted in accordance with and governed by the laws of India, and the courts in the State in which the Authority has its headquarters shall have exclusive jurisdiction over matters arising out of or relating to this Agreement.

1.5	Language

## All notices required to be given by one Party to the other Party and all other communications, documentation and proceedings which are in any way relevant to this Agreement shall be in writing and in English language.

1.6      Table of contents and headings

The table of contents, headings or sub-headings in this Agreement are for convenience of reference only and shall not be used in, and shall not affect, the construction or interpretation of this Agreement.

1.7      Notices

## Any notice or other communication to be given by any Party to the other Party under or in connection with the matters contemplated by this Agreement shall be in writing and shall:

(a)	in the case of the Consultant, be given by e-mail and by letter delivered by hand to the address given and marked for attention of the Consultant’s Representative set out below in Clause 1.10 or to such other person as the Consultant may from time to time designate by notice to the Authority; provided that notices or other communications to be given to an address outside the city specified in Sub-clause (b) below may, if they are subsequently confirmed by sending a copy thereof by registered acknowledgement due, air mail or by courier, be sent by e-mail to the number as the Consultant may from time to time specify by notice to the Authority;

(b)	in the case of the Authority, be given by e-mail and by letter delivered by hand and be addressed to the Authority with a copy delivered to the Authority Representative set out below in Clause 1.10 or to such other person as the Authority may from time to time designate by notice to the Consultant; provided that if the Consultant does not have an office in the same city as the Authority’s office, it may send such notice by e-mail and by registered acknowledgement due, air mail or by courier; and

(c)	any notice or communication by a Party to the other Party, given in accordance herewith, shall be deemed to have been delivered when in the normal course of post it ought to have been delivered and in all other cases, it shall be deemed to have been delivered on the actual date and time of delivery; provided that in the case of e-mail, it shall be deemed to have been delivered on the working days following the date of its delivery.

1.8	Location

The Services shall be performed at the site of the Project in accordance with the provisions of RFP and at such locations as are incidental thereto, including the offices of the Consultant.

1.9    	Authority of Member-in-charge

In case the Consultant consists of a consortium of more than one entity, the Parties agree that the Lead Member shall act on behalf of the Members in exercising all the Consultant’s rights and obligations towards the Authority under this Agreement, including without limitation the receiving of instructions and payments from the Authority.

1.10    Authorised Representatives

1.10.1 Any action required or permitted to be taken, and any document required or permitted to be executed, under this Agreement by the Authority or the Consultant, as the case may be, may be taken or executed by the officials specified in this Clause 1.10.

1.10.2	The Authority may, from time to time, designate one of its officials as the Authority Representative. Unless otherwise notified, the Authority Representative shall be:

..........

..........

Tel:  ..........

Mobile:  ..........

Email:  ..........

1.10.3	The Consultant may designate one of its employees as Consultant’s Representative. Unless otherwise notified, the Consultant’s Representative shall be:

..........

..........

Tel:  ..........

Mobile:  ..........

Email:  ..........

1.11      Taxes and duties

Unless otherwise specified in the Agreement, the Consultant shall pay all such taxes, duties, fees and other impositions as may be levied under the Applicable Laws and the Authority shall perform such duties in regard to the deduction of such taxes as may be lawfully imposed on it.

2.	COMMENCEMENT, COMPLETION AND 	TERMINATION OF AGREEMENT

  - Effectiveness of Agreement

This Agreement shall come into force and effect on the date of this Agreement (the “Effective Date”).

  - Commencement of Services

The Consultant shall commence the Services within a period of 7 (seven) days from the Effective Date, unless otherwise agreed by the Parties.

  - Termination of Agreement for failure to commence Services

If the Consultant does not commence the Services within the period specified in Clause 2.2 above, the Authority may, by not less than 2 (two) weeks’ notice to the Consultant, declare this Agreement to be null and void, and in the event of such a declaration, the Bid Security of the Consultant shall stand forfeited.

  - Expiry of Agreement

Unless terminated earlier pursuant to Clauses 2.3 or 2.9 hereof, this Agreement shall, unless extended by the Parties by mutual consent, expire upon the earlier of (i) expiry of a period of 90 (ninety) days after the delivery of the final deliverable to the Authority; and (ii) the expiry of [1 (one) year] from the Effective Date. Upon Termination, the Authority shall make payments of all amounts due to the Consultant hereunder.

  - Entire Agreement

    - This Agreement and the Annexes together constitute a complete and exclusive statement of the terms of the agreement between the Parties on the subject hereof, and no amendment or modification hereto shall be valid and effective unless such modification or amendment is agreed to in writing by the Parties and duly executed by persons especially empowered in this behalf by the respective Parties. All prior written or oral understandings, offers or other communications of every kind pertaining to this Agreement are abrogated and withdrawn; provided, however, that the obligations of the Consultant arising out of the provisions of the RFP shall continue to subsist and shall be deemed to form part of this Agreement.

    - Without prejudice to the generality of the provisions of Clause 2.5.1, on matters not covered by this Agreement, the provisions of RFP shall apply.

  - Modification of Agreement

Modification of the terms and conditions of this Agreement, including any modification of the scope of the Services, may only be made by written agreement between the Parties. Pursuant to Clauses 4.2.3 and 6.1.3 hereof, however, each Party shall give due consideration to any proposals for modification made by the other Party.

  - Force Majeure

2.7.1	Definition

- For the purposes of this Agreement, “Force Majeure” means an event which is beyond the reasonable control of a Party, and which makes a Party’s performance of its obligations hereunder impossible or so impractical as reasonably to be considered impossible in the circumstances, and includes, but is not limited to, war, riots, civil disorder, earthquake, fire, explosion, storm, flood or other adverse weather conditions, strikes, lockouts or other industrial action (except where such strikes, lockouts or other industrial action are within the power of the Party invoking Force Majeure to prevent), confiscation or any other action by government agencies.

- Force Majeure shall not include (i) any event which is caused by the negligence or intentional action of a Party or such Party’s Sub-Consultant or agents or employees, nor (ii) any event which a diligent Party could reasonably have been expected to both (A) take into account at the time of the conclusion of this Agreement, and (B) avoid or overcome in the carrying out of its obligations hereunder.

(c)     	Force Majeure shall not include insufficiency of funds or failure to make any payment required hereunder.

    - No breach of Agreement

The failure of a Party to fulfil any of its obligations hereunder shall not be considered to be a breach of, or default under, this Agreement insofar as such inability arises from an event of Force Majeure, provided that the Party affected by such an event has taken all reasonable precautions, due care and reasonable alternative measures, all with the objective of carrying out the terms and conditions of this Agreement.

    - Measures to be taken

- A Party affected by an event of Force Majeure shall take all reasonable measures to remove such Party’s inability to fulfil its obligations hereunder with a minimum of delay.

- A Party affected by an event of Force Majeure shall notify the other Party of such event as soon as possible, and in any event not later than 14 (fourteen) days following the occurrence of such event, providing evidence of the nature and cause of such event, and shall similarly give notice of the restoration of normal conditions as soon as possible.

- The Parties shall take all reasonable measures to minimise the 	consequences of any event of Force Majeure.

    - Extension of time

Any period within which a Party shall, pursuant to this Agreement, complete any action or task, shall be extended for a period equal to the time during which such Party was unable to perform such action as a result of Force Majeure.

    - Payments

During the period of its inability to perform the Services as a result of an event of Force Majeure, the Consultant shall be entitled to be reimbursed for Additional Costs reasonably and necessarily incurred by it during such period for the purposes of the Services and in reactivating the Services after the end of such period.

    - Consultation

Not later than 30 (thirty) days after the Consultant has, as the result of an event of Force Majeure, become unable to perform a material portion of the Services, the Parties shall consult with each other with a view to agreeing on appropriate measures to be taken in the circumstances.

2.8	Suspension of Agreement

The Authority may, by written notice of suspension to the Consultant, suspend all payments to the Consultant hereunder if the Consultant shall be in breach of this Agreement or shall fail to perform any of its obligations under this Agreement, including the carrying out of the Services; provided that such notice of suspension (i) shall specify the nature of the breach or failure, and (ii) shall provide an opportunity to the Consultant to remedy such breach or failure within a period not exceeding 30 (thirty) days after receipt by the Consultant of such notice of suspension.

  - Termination of Agreement

    - By the Authority

The Authority may, by not less than 30 (thirty) days’ written notice of termination to the Consultant, such notice to be given after the occurrence of any of the events specified in this Clause 2.9.1, terminate this Agreement if:

(a) 	the Consultant fails to remedy any breach hereof or any failure in the performance of its obligations hereunder, as specified in a notice of suspension pursuant to Clause 2.8 hereinabove, within 30 (thirty) days of receipt of such notice of suspension or within such further period as the Authority may have subsequently granted in writing;

(b) 	the Consultant becomes insolvent or bankrupt or enters into any agreement with its creditors for relief of debt or take advantage of any law for the benefit of debtors or goes into liquidation or receivership whether compulsory or voluntary;

(c) 	the Consultant fails to comply with any final decision reached as a result of arbitration proceedings pursuant to Clause 9 hereof;

(d) 	the Consultant submits to the Authority a statement which has a material effect on the rights, obligations or interests of the Authority and which the Consultant knows to be false;

(e) 	any document, information, data or statement submitted by the Consultant in its Proposals, based on which the Consultant was considered eligible or successful, is found to be false, incorrect or misleading;

(f) 	as the result of Force Majeure, the Consultant is unable to perform a material portion of the Services for a period of not less than 60 (sixty) days; or

(g) 	the Authority, in its sole discretion and for any reason whatsoever, decides to terminate this Agreement.

2.9.2 	By the Consultant

The Consultant may, by not less than 30 (thirty) days’ written notice to the Authority, such notice to be given after the occurrence of any of the events specified in this Clause 2.9.2, terminate this Agreement if:

  - the Authority fails to pay any money due to the Consultant pursuant to this Agreement and not subject to dispute pursuant to Clause 9 hereof within 90(Ninety days) days after receiving written notice from the Consultant that such payment is overdue provided the claim is raised in the approved format of KIIFB;

  - the Authority is in material breach of its obligations pursuant to this Agreement and has not remedied the same within 45 (forty five) days (or such longer period as the Consultant may have subsequently granted in writing) following the receipt by the Authority of the Consultant’s notice specifying such breach;

  - as the result of Force Majeure, the Consultant is unable to perform a material portion of the Services for a period of not less than 180 (One hundred and eighty) days; or

  - the Authority fails to comply with any final decision reached as a result of  Clause 9 hereof.

2.9.3 	Cessation of rights and obligations

Upon termination of this Agreement pursuant to Clauses 2.3 or 2.9 hereof, or upon expiration of this Agreement pursuant to Clause 2.4 hereof, all rights and obligations of the Parties hereunder shall cease, except (i) such rights and obligations as may have accrued on the date of termination or expiration, or which expressly survive such Termination; (ii) the obligation of confidentiality set forth in Clause 3.3 hereof; (iii) the Consultant’s obligation to permit inspection, copying and auditing of such of its accounts and records set forth in Clause 3.6, as relate to the Consultant’s Services provided under this Agreement; and (iv) any right or remedy which a Party may have under this Agreement or the Applicable Law.

2.9.4	Cessation of Services

Upon termination of this Agreement by notice of either Party to the other pursuant to Clauses 2.9.1 or 2.9.2 hereof, the Consultant shall, immediately upon dispatch or receipt of such notice, take all necessary steps to bring the Services to a close in a prompt and orderly manner and shall make every reasonable effort to keep expenditures for this purpose to a minimum. With respect to documents prepared by the Consultant and equipment and materials furnished by the Authority, the Consultant shall proceed as provided respectively by Clauses 3.9 or 3.10 hereof.

2.9.5	 Payment upon Termination

Upon termination of this Agreement pursuant to Clauses 2.9.1 or 2.9.2 hereof, the Authority shall make the following payments to the Consultant (after offsetting against these payments any amount that may be due from the Consultant to the Authority):

(i)	remuneration pursuant to Clause 6 hereof for Services satisfactorily performed prior to the date of termination;

(ii)	reimbursable expenditures pursuant to Clause 6 hereof for expenditures actually incurred prior to the date of termination; and

(iii)	except in the case of termination pursuant to sub-clauses (a) through (e) of Clause 2.9.1 hereof, reimbursement of any reasonable cost incidental to the prompt and orderly termination of the Agreement.

2.9.6   Disputes about Events of Termination

If either Party disputes whether an event specified in Clause 2.9.1 or in Clause 2.9.2 hereof has occurred, such Party may, within 30 (thirty) days after receipt of notice of termination from the other Party, refer the matter to Secretary, Department of Cultural Affairs, Govt Secretariat, Thiruvananthapuram pursuant to Clause 9 hereof, and this Agreement shall not be terminated on account of such event except in accordance with the terms of any resulting arbitral award of the Secretary.  The decision shall be final.

- OBLIGATIONS OF THE CONSULTANT

  - General

3.1.1	Standards of Performance

The Consultant shall perform the Services and carry out its obligations hereunder with all due diligence, efficiency and economy, in accordance with generally accepted professional techniques and practices, and shall observe sound management practices, and employ appropriate advanced technology and safe and effective equipment, machinery, materials and methods. The Consultant shall always act, in respect of any matter relating to this Agreement or to the Services, as a faithful adviser to the Authority, and shall at all times support and safeguard the Authority's legitimate interests in any dealings with Sub-Consultants or Third Parties.

    - Terms of Reference

The scope of services to be performed by the Consultant is specified in the Terms of Reference (the “TOR”) at Annex-1 of this Agreement. The Consultant shall provide the Deliverables specified therein in conformity with the time schedule stated therein.

3.1.3	Applicable Laws

The Consultant shall perform the Services in accordance with the Applicable Laws and shall take all practicable steps to ensure that any Sub-Consultant, as well as the Personnel and agents of the Consultant and any Sub-Consultant, comply with the Applicable Laws.

3.2	Conflict of Interest

3.2.1	The Consultant shall not have a Conflict of Interest and any breach hereof shall constitute a breach of the Agreement.

3.2.2	Consultant and Affiliates not to be otherwise interested in the Project

The Consultant agrees that, during the term of this Agreement and after its termination, the Consultant or any Associate thereof and any entity affiliated with the Consultant, as well as any Sub-Consultant and any entity affiliated with such Sub-Consultant, shall be disqualified from providing goods, works, services, loans or equity for any project resulting from or closely related to the Services and any breach of this obligation shall amount to a Conflict of Interest; provided that the restriction herein shall not apply after a period of five years from the completion of this assignment or to consulting assignments granted by banks/ lenders at any time; provided further that this restriction shall not apply to consultancy/ advisory services provided to the Authority in continuation of this Consultancy or to any subsequent consultancy/ advisory services provided to the Authority in accordance with the rules of the Authority. For the avoidance of doubt, an entity affiliated with the Consultant shall include a partner in the Consultant’s firm or a person who holds more than 5% (five per cent) of the subscribed and paid up share capital of the Consultant, as the case may be, and any Associate thereof.

3.2.3    Prohibition of conflicting activities

Neither the Consultant nor its Sub-Consultant nor the Personnel of either of them shall engage, either directly or indirectly, in any of the following activities:

- during the term of this Agreement, any business or professional activities which would conflict with the activities assigned to them under this Agreement;

- after the termination of this Agreement, such other activities as may be specified in the Agreement; or

- at any time, such other activities as have been specified in the RFP as Conflict of Interest.

3.2.4	Consultant not to benefit from commissions, discounts, etc.

The remuneration of the Consultant pursuant to Clause 6 hereof shall constitute the Consultant’s sole remuneration in connection with this Agreement or the Services and the Consultant shall not accept for its own benefit any trade commission, discount or similar payment in connection with activities pursuant to this Agreement or to the Services or in the discharge of its obligations hereunder, and the Consultant shall use its best efforts to ensure that any Sub-Consultant, as well as the Personnel and agents of either of them, similarly shall not receive any such additional remuneration.

3.2.5	The Consultant and its Personnel shall observe the highest standards of ethics and shall not have engaged in and shall not hereafter engage in any corrupt practice, fraudulent practice, coercive practice, undesirable practice or restrictive practice (collectively the “Prohibited Practices”). Notwithstanding anything to the contrary contained in this Agreement, the Authority shall be entitled to terminate this Agreement forthwith by a communication in writing to the Consultant, without being liable in any manner whatsoever to the Consultant, if it determines that the Consultant has, directly or indirectly or through an agent, engaged in any Prohibited Practices in the Selection Process or before or after entering into of this Agreement. In such an event, the Authority shall forfeit and appropriate the performance security, if any, as mutually agreed genuine pre-estimated compensation and damages payable to the Authority towards, inter alia, the time, cost and effort of the Authority, without prejudice to the Authority’s any other rights or remedy hereunder or in law.

3.2.6	Without prejudice to the rights of the Authority under Clause 3.2.5 above and the other rights and remedies which the Authority may have under this Agreement, if the Consultant is found by the Authority to have directly or indirectly or through an agent, engaged or indulged in any Prohibited Practices, during the Selection Process or before or after the execution of this Agreement, the Consultant shall not be eligible to participate in any tender or RFP issued during a period of 2 (two) years from the date the Consultant is found by the Authority to have directly or indirectly or through an agent, engaged or indulged in any Prohibited Practices.

3.2.7	For the purposes of Clauses 3.2.5 and 3.2.6, the following terms shall have the meaning hereinafter respectively assigned to them:

(a)	“corrupt practice” means (i) the offering, giving, receiving or soliciting, directly or indirectly, of anything of value to influence the actions of any person connected with the Selection Process (for removal of doubt, offering of employment or employing or engaging in any manner whatsoever, directly or indirectly, any official of the Authority who is or has been associated in any manner, directly or indirectly with Selection Process or LOA or dealing with matters concerning the Agreement before or after the execution thereof, at any time prior to the expiry of one year from the date such official resigns or retires from or otherwise ceases to be in the service of the Authority, shall be deemed to constitute influencing the actions of a person connected with the Selection Process); or (ii) engaging in any manner whatsoever, whether during the Selection Process or after the issue of LOA or after the execution of the Agreement, as the case may be, any person in respect of any matter relating to the Project or the LOA or the Agreement, who at any time has been or is a legal, financial or technical adviser the Authority in relation to any matter concerning the Project;

(b)	“fraudulent practice” means a misrepresentation or omission of facts or suppression of facts or disclosure of incomplete facts, in order to influence the Selection Process;

(c)	“coercive practice” means impairing or harming, or threatening to impair or harm, directly or indirectly, any person or property to influence any person’s participation or action in the Selection Process or the exercise of its rights or performance of its obligations by the Authority under this Agreement;

(d)	“undesirable practice” means (i) establishing contact with any person connected with or employed or engaged by the Authority with the objective of canvassing, lobbying or in any manner influencing or attempting to influence the Selection Process; or (ii) having a Conflict of Interest; and

(e)	“restrictive practice” means forming a cartel or arriving at any understanding or arrangement among Applicants with the objective of restricting or manipulating a full and fair competition in the Selection Process.

3.3   Confidentiality

The Consultant, its Sub-Consultants and the Personnel of either of them shall not, either during the term or within two years after the expiration or termination of this Agreement disclose any proprietary information, including information relating to reports, data, drawings, design software or other material, whether written or oral, in electronic or magnetic format, and the contents thereof; and any reports, digests or summaries created or derived from any of the foregoing that is provided by the Authority to the Consultant, its Sub-Consultants and the Personnel; any information provided by or relating to the Authority, its technology, technical processes, business affairs or finances or any information relating to the Authority’s employees, officers or other professionals or suppliers, customers, or contractors of the Authority; and any other information which the Consultant is under an obligation to keep confidential in relation to the Project, the Services or this Agreement ("Confidential Information"), without the prior written consent of the Authority.

Notwithstanding the aforesaid, the Consultant, its Sub-Consultants and the Personnel of either of them may disclose Confidential Information to the extent that such Confidential Information:

(i) 	was in the public domain prior to its delivery to the Consultant, its Sub-Consultants and the Personnel of either of them or becomes a part of the public knowledge from a source other than the Consultant, its Sub-Consultants and the Personnel of either of them;

(ii)	was obtained from a third party with no known duty to maintain its confidentiality;

(iii)	is required to be disclosed by Applicable Laws or judicial or administrative or arbitral process or by any governmental instrumentalities, provided that for any such disclosure, the Consultant, its Sub-Consultants and the Personnel of either of them shall give the Authority, prompt written notice, and use reasonable efforts to ensure that such disclosure is accorded confidential treatment; and

(iv)	is provided to the professional advisers, agents, auditors or representatives of the Consultant or its Sub-Consultants or Personnel of either of them, as is reasonable under the circumstances; provided, however, that the Consultant or its Sub-Consultants or Personnel of either of them, as the case may be, shall require their professional advisers, agents, auditors or its representatives, to undertake in writing to keep such Confidential Information, confidential and shall use its best efforts to ensure compliance with such undertaking.

3.4	Liability of the Consultant

3.4.1  	The Consultant’s liability under this Agreement shall be determined by the Applicable Laws and the provisions hereof.

3.4.2	The Consultant shall, subject to the limitation specified in Clause 3.4.3, be liable to the Authority for any direct loss or damage accrued or likely to accrue due to deficiency in Services rendered by it.

3.4.3	The Parties hereto agree that in case of negligence or wilful misconduct on the part of the Consultant or on the part of any person or firm acting on behalf of the Consultant in carrying out the Services, the Consultant, with respect to damage caused to the Authority’s property, shall not be liable to the Authority:

(i)  for any indirect or consequential loss or damage; and

(ii) for any direct loss or damage that exceeds (a) the Agreement Value set forth in Clause 6.1.2 of this Agreement, or (b) the proceeds the Consultant may be entitled to receive from any insurance maintained by the Consultant to cover such a liability in accordance with Clause 3.5.2, whichever of (a) or (b) is higher.

3.4.4	This limitation of liability specified in Clause 3.4.3 shall not affect the Consultant’s liability, if any, for damage to Third Parties caused by the Consultant or any person or firm acting on behalf of the Consultant in carrying out the Services subject, however, to a limit equal to 3 (three) times the Agreement Value.

3.5	Insurance to be taken out by the Consultant

3.5.1	(a)  	The Consultant shall, for the duration of this Agreement, take out and maintain, and shall cause any Sub-Consultant to take out and maintain, at its (or the Sub-Consultant’s, as the case may be) own cost, but on terms and conditions approved by the Authority, insurance against the risks, and for the coverages, as specified in the Agreement and in accordance with good industry practice.

(b)  	Within 15 (fifteen) days of receiving any insurance policy certificate in respect of insurances required to be obtained and maintained under this clause, the Consultant shall furnish to the Authority, copies of such policy certificates, copies of the insurance policies and evidence that the insurance premia have been paid in respect of such insurance. No insurance shall be cancelled, modified or allowed to expire or lapse during the term of this Agreement.

(c)  	If the Consultant fails to effect and keep in force the aforesaid insurances for which it is responsible pursuant hereto, the Authority shall, apart from having other recourse available under this Agreement, have the option, without prejudice to the obligations of the Consultant, to take out the aforesaid insurance, to keep in force any such insurances, and pay such premia and recover the costs thereof from the Consultant, and the Consultant shall be liable to pay such amounts on demand by the Authority.

(d)  	Except in case of Third Party liabilities, the insurance policies so procured shall mention the Authority as the beneficiary of the Consultant and the Consultant shall procure an undertaking from the insurance company to this effect; provided that in the event the Consultant has a general insurance policy that covers the risks specified in this Agreement and the amount of insurance cover is equivalent to 3 (three) times the cover required hereunder, such insurance policy may not mention the Authority as the sole beneficiary of the Consultant or require an undertaking to that effect.

3.5.2	The Parties agree that the risks and coverages shall include but not be limited to the following:

(a)  	Third Party liability insurance as required under Applicable Laws, with a minimum coverage of Rs. 2 (two) crore;

(b)   employer’s liability and workers’ compensation insurance in respect of the Personnel of the Consultant and of any Sub-Consultant, in accordance with Applicable Laws; and

(c)	professional liability insurance for an amount no less than the Agreement Value.

The indemnity limit in terms of “Any One Accident” (AOA) and “Aggregate limit on the policy period” (AOP) should not be less than the amount stated in Clause 6.1.2 of the Agreement. In case of consortium, the policy should be in the name of Lead Member and not in the name of individual Members of the consortium.

  - Accounting, inspection and auditing

The Consultant shall:

(a)  	keep accurate and systematic accounts and records in respect of the Services provided under this Agreement, in accordance with internationally accepted accounting principles and in such form and detail as will clearly identify all relevant time charges and cost, and the basis thereof (including the basis of the Consultant’s costs and charges); and

(b) 	permit the Authority or its designated representative periodically, and up to one year from the expiration or termination of this Agreement, to inspect the same and make copies thereof as well as to have them audited by auditors appointed by the Authority.

3.7      Consultant’s actions requiring the Authority's prior approval

The Consultant shall obtain the Authority's prior approval in writing before taking any of the following actions:

- appointing such members of the Professional Personnel as are not listed in Annex–2.

- entering into a subcontract for the performance of any part of the Services, it being understood (i) that the selection of the Sub-Consultant and the terms and conditions of the subcontract shall have been approved in writing by the Authority prior to the execution of the subcontract, and (ii) that the Consultant shall remain fully liable for the performance of the Services by the Sub-Consultant and its Personnel pursuant to this Agreement; or

- any other action that is specified in this Agreement.

3.8      Reporting obligations

The Consultant shall submit to the Authority the reports and documents specified in the Agreement, in the form, in the numbers and within the time periods set forth therein.

3.9      Documents prepared by the Consultant to be property of the Authority

3.9.1  All plans, drawings, specifications, designs, reports and other documents (collectively referred to as “Consultancy Documents”) prepared by the Consultant (or by the Sub-Consultants or any Third Party) in performing the Services shall become and remain the property of the Authority, and all intellectual property rights in such Consultancy Documents shall vest with the Authority. Any Consultancy Document, of which the ownership or the intellectual property rights do not vest with the Authority under law, shall automatically stand assigned to the Authority as and when such Consultancy Document is created and the Consultant agrees to execute all papers and to perform such other acts as the Authority may deem necessary to secure its rights herein assigned by the Consultant.

3.9.2	The Consultant shall, not later than termination or expiration of this Agreement, deliver all Consultancy Documents to the Authority, together with a detailed inventory thereof. The Consultant may retain a copy of such Consultancy Documents. The Consultant, its Sub-Consultants or a Third Party shall not use these Consultancy Documents for purposes unrelated to this Agreement without the prior written approval of the Authority.

3.9.3	The Consultant shall hold the Authority harmless and indemnified for any losses, claims, damages, expenses (including all legal expenses), awards, penalties or injuries (collectively referred to as ‘Claims’) which may arise from or due to any unauthorised use of such Consultancy Documents, or due to any breach or failure on part of the Consultant or its Sub-Consultants or a Third Party to perform any of its duties or obligations in relation to securing the aforementioned rights of the Authority.

3.10     Equipment and materials furnished by the Authority

Equipment and materials made available to the Consultant by the Authority shall be the property of the Authority and shall be marked accordingly. Upon termination or expiration of this Agreement, the Consultant shall furnish forthwith to the Authority, an inventory of such equipment and materials and shall dispose of such equipment and materials in accordance with the instructions of the Authority. While in possession of such equipment and materials, the Consultant shall, unless otherwise instructed by the Authority in writing, insure them in an amount equal to their full replacement value.

3.11	Providing access to Project Office and Personnel

The Consultant shall ensure that the Authority, and officials of the Authority having authority from the Authority, are provided unrestricted access to the Project Office and to all Personnel during office hours. The Authority’s official, who has been authorised by the Authority in this behalf, shall have the right to inspect the Services in progress, interact with Personnel of the Consultant and verify the records relating to the Services for his satisfaction.

3.12.	Accuracy of Documents

The Consultant shall be responsible for accuracy of the data collected by it directly or procured from other agencies/authorities, the designs, drawings, estimates and all other details prepared by it as part of these services.  Subject to the provisions of Clause 3.4, it shall indemnify the Authority against any inaccuracy in its work which might surface during implementation of the Project, if such inaccuracy is the result of any negligence or inadequate due diligence on part of the Consultant or arises out of its failure to conform to good industry practice. The Consultant shall also be responsible for promptly correcting, at its own cost and risk, the drawings including any re-survey / investigations.

4.         CONSULTANT’S PERSONNEL AND SUB-CONSULTANTS

4.1	General

The Consultant shall employ and provide such qualified and experienced Personnel as may be required to carry out the Services.

4.2	Deployment of Personnel

4.2.1	The designations, names and the estimated periods of engagement in carrying out the Services by each of the Consultant’s Personnel are described in Annex-2 of this Agreement. The estimate of Personnel costs and man day rates are specified in Annex-3 of this Agreement.

4.2.2	Adjustments with respect to the estimated periods of engagement of Personnel set forth in the aforementioned Annex-3 may be made by the Consultant by written notice to the Authority, provided that: (i) such adjustments shall not alter the originally estimated period of engagement of any individual by more than 20% (twenty per cent) or one week, whichever is greater, and (ii) the aggregate of such adjustments shall not cause payments under the Agreement to exceed the Agreement Value set forth in Clause 6.1.2 of this Agreement. Any other adjustments shall only be made with the written approval of the Authority.

4.2.3	If additional work is required beyond the scope of the Services specified in the Terms of Reference, the estimated periods of engagement of Personnel, set forth in the Annexes of the Agreement may be increased by agreement in writing between the Authority and the Consultant, provided that any such increase shall not, except as otherwise agreed, cause payments under this Agreement to exceed the Agreement Value set forth in Clause 6.1.2.

4.3	Approval of Personnel

4.3.1	The Professional Personnel listed in Annex-2 of the Agreement are hereby approved by the Authority. No other Professional Personnel shall be engaged without prior approval of the Authority.

4.3.2	If the Consultant hereafter proposes to engage any person as Professional Personnel, it shall submit to the Authority its proposal along with a CV of such person in the form provided at Appendix–I (Form-12) of the RFP. The Authority may approve or reject such proposal within 14 (fourteen) days of receipt thereof. In case the proposal is rejected, the Consultant may propose an alternative person for the Authority’s consideration. In the event the Authority does not reject a proposal within 14 (fourteen) days of the date of receipt thereof under this Clause 4.3, it shall be deemed to have been approved by the Authority.

4.4 	Substitution of Key Personnel

The Authority expects all the Key Personnel specified in the Proposal to be available during implementation of the Agreement. The Authority will not consider any substitution of Key Personnel except under compelling circumstances beyond the control of the Consultant and the concerned Key Personnel. Such substitution shall be limited to not more than two Key Personnel subject to equally or better qualified and experienced personnel being provided to the satisfaction of the Authority. Without prejudice to the foregoing, substitution of one Key Personnel shall be permitted subject to reduction of remuneration equal to 5% (five per cent) of the total remuneration specified for the Key Personnel who is proposed to be substituted. In case of a second substitution, such reduction shall be equal to 10% (ten per cent) of the total remuneration specified for the Key Personnel who is proposed to be substituted.

4.5       Working hours, overtime, leave, etc.

The Personnel shall not be entitled to be paid for overtime nor to take paid sick leave or vacation leave except as specified in the Agreement, and the Consultant’s remuneration shall be deemed to cover these items. All leave to be allowed to the Personnel is excluded from the man days of service set forth in Annex-2. Any taking of leave by any Personnel for a period exceeding 7 (seven) days shall be subject to the prior approval of the Authority, and the Consultant shall ensure that any absence on leave will not delay the progress and quality of the Services.

4.6       Resident Team Leader

The person designated as the Team Leader of the Consultant’s Personnel shall be responsible for the coordinated, timely and efficient functioning of the Personnel.

4.7	Sub-Consultants

Sub-Consultants listed in Annex-4 of this Agreement are hereby approved by the Authority. The Consultant may, with prior written approval of the Authority, engage additional Sub-Consultants or substitute an existing Sub-Consultant. The hiring of Personnel by the Sub-Consultants shall be subject to the same conditions as applicable to Personnel of the Consultant under this Clause 4.

5.	OBLIGATIONS OF THE AUTHORITY

5.1	Assistance in clearances etc.

Unless otherwise specified in the Agreement, the Authority shall make best efforts to ensure that the Government shall:

- Assist the Consultant, its Sub-Consultants and Personnel to accord work permits and such other documents as may be necessary to enable the Consultant, its Sub-Consultants or Personnel to perform the Services;

(b)	facilitate prompt clearance through customs of any property required for the Services; and

(c)       issue to officials, agents and representatives of the Government all such instructions as may be necessary or appropriate for the prompt and effective implementation of the Services.

5.2	Access to land and property

The Authority warrants that the Consultant shall have, free of charge, unimpeded access to the site of the project in respect of which access is required for the performance of Services; provided that if such access shall not be made available to the Consultant as and when so required, the Parties shall agree on (i) the time extension, as may be appropriate, for the performance of Services, and (ii) the additional payments, if any, to be made to the Consultant as a result thereof pursuant to Clause 6.1.3.

5.3 	Changes in Applicable Law

If, after the date of this Agreement, there is any change in the Applicable Laws with respect to taxes and duties which increases or decreases the cost or reimbursable expenses incurred by the Consultant in performing the Services, by an amount exceeding 2% (two per cent) of the Agreement Value specified in Clause 6.1.2, then the remuneration and reimbursable expenses otherwise payable to the Consultant under this Agreement shall be increased or decreased accordingly by agreement between the Parties hereto, and corresponding adjustments shall be made to the aforesaid Agreement Value.

5.4	Payment

In consideration of the Services performed by the Consultant under this Agreement, the Authority shall make to the Consultant such payments and in such manner as is provided in Clause 6 of this Agreement.

6.	PAYMENT TO THE CONSULTANT

  - Cost estimates and Agreement Value

6.1.1	An abstract of the cost of the Services payable to the Consultant is set forth in Annex-5 of the Agreement.

6.1.2	Except as may be otherwise agreed under Clause 2.6 and subject to Clause 6.1.3, the payments under this Agreement shall not exceed the agreement value specified herein (the “Agreement Value”). The Parties agree that the Agreement Value is Rs. ………. (Rupees. …………………….), which does not include Additional Costs specified in Annex-5 (the “Additional Costs”).

6.1.3	Notwithstanding anything to the contrary contained in Clause 6.1.2, if pursuant to the provisions of Clauses 2.6 and 2.7, the Parties agree that  additional payments shall be made to the Consultant in order to cover any additional expenditures not envisaged in the cost estimates referred to in Clause 6.1.1 above, the Agreement Value set forth in Clause 6.1.2 above shall be increased by the amount or amounts, as the case may be, of any such additional payments.

6.1.4   For additional anticipated projects, the average rate of quote of the consultant in item F of the Form 2 of Appendix II per unit cost of the project now arranged shall be made applicable.

6.2	Currency of payment

All payments shall be made in Indian Rupees. The Consultant shall be free to convert Rupees into any foreign currency as per Applicable Laws for which the Authority shall not be held liable for any losses connected with it.

  - Mode of billing and payment

Billing and payments in respect of the Services shall be made as follows:-

- A Mobilisation Advance for an amount upto 10% (ten per cent) of the Agreement Value shall be paid to the Consultant on request and against a Bank Guarantee from a Scheduled Bank in India in an amount equal to such advance, such Bank Guarantee to remain effective until the advance payment has been fully set off as provided herein. The advance outstanding shall attract simple interest @ 10% (ten per cent) per annum and shall be adjusted in four equal instalments from the first four stage payments due and payable to the Consultant, and the accrued interest shall be recovered from the fifth instalment due and payable thereafter.

- The Consultant shall be paid for its services as per the Payment Schedule at Annex-6 of this Agreement, subject to the Consultant fulfilling following conditions:

(i) 	No payment shall be due for the next stage till the Consultant completes, to the satisfaction of the Authority, the work pertaining to the preceding stage.

(ii) 	The Authority shall pay to the Consultant, only the undisputed amount.

- The Authority shall cause the payment due to the Consultant to be made within 90(Ninety) days after the receipt by the Authority of duly completed bills with necessary particulars (the “Due Date”).

- The final payment under this Clause shall be made only after the final report and a final statement, identified as such, shall have been submitted by the Consultant and approved as satisfactory by the Authority. The Services shall be deemed completed and finally accepted by the Authority and the final deliverable shall be deemed approved by the Authority as satisfactory upon expiry of 90 (ninety) days after receipt of the final deliverable by the Authority unless the Authority, within such 90 (ninety) day period, gives written notice to the Consultant specifying in detail, the deficiencies in the Services. The Consultant shall thereupon promptly make any necessary corrections and/or additions, and upon completion of such corrections or additions, the foregoing process shall be repeated. The Authority shall make the final payment upon acceptance or deemed acceptance of the final deliverable by the Authority.

- Any amount which the Authority has paid or caused to be paid in excess of the amounts actually payable in accordance with the provisions of this Agreement shall be reimbursed by the Consultant to the Authority within 30 (thirty) days after receipt by the Consultant of notice thereof. Any such claim by the Authority for reimbursement must be made within 1 (one) year after receipt by the Authority of a final report in accordance with Clause 6.3 (d). Any delay by the Consultant in reimbursement by the due date shall attract simple interest @ 10% (ten per cent) per annum.

- 10% (ten per cent) of the Agreement Value has been earmarked as Final Payment to be made to the Consultant upon submission of Completion Report.

- All payments under this Agreement shall be made to the account of the Consultant as may be notified to the Authority by the Consultant.

7.	LIQUIDATED DAMAGES AND PENALTIES

7.1	 Performance Security

7.1.1 The successful / selected bidder shall furnish Performance Security equivalent to 5 % (five percentage) of the total value of the contract rounded to the nearest rupee as prescribed in clause 2.2.1 of  RFP named Performance Security.

7.1.2	The Consultant may, in lieu of retention of the amounts as referred to in Clause 7.1.1 above, furnish a Bank Guarantee substantially in the form specified at Annex-7 of this Agreement.

7.2	Liquidated Damages

7.2.1	Liquidated Damages for error/variation

In case any error or variation is detected in the reports submitted by the Consultant and such error or variation is the result of negligence or lack of due diligence on the part of the Consultant, the consequential damages thereof shall be quantified by the Authority in a reasonable manner and recovered from the Consultant by way of deemed liquidated damages, subject to a maximum of 50% (fifty per cent) of the Agreement Value.

7.2.2	Liquidated Damages for delay

In case of delay in completion of Services, liquidated damages not exceeding an amount equal to 0.2% (zero point two per cent) of the Agreement Value per day, subject to a maximum of 10% (ten per cent) of the Agreement Value will be imposed and shall be recovered by appropriation from the Performance Security or otherwise. However, in case of delay due to reasons beyond the control of the Consultant, suitable extension of time shall be granted.

7.2.3	Encashment and appropriation of Performance Security

The Authority shall have the right to invoke and appropriate the proceeds of the Performance Security, in whole or in part, without notice to the Consultant in the event of breach of this Agreement or for recovery of liquidated damages specified in this Clause 7.2.

7.3	Penalty for deficiency in Services

In addition to the liquidated damages not amounting to penalty, as specified in Clause 7.2, warning may be issued to the Consultant for minor deficiencies on its part. In the case of significant deficiencies in Services causing adverse effect on the Project or on the reputation of the Authority, other penal action including debarring for a specified period may also be initiated as per policy of the Authority.

8.	FAIRNESS AND GOOD FAITH

8.1	Good Faith

The Parties undertake to act in good faith with respect to each other’s rights under this Agreement and to adopt all reasonable measures to ensure the realisation of the objectives of this Agreement.

8.2	Operation of the Agreement

The Parties recognise that it is impractical in this Agreement to provide for every contingency which may arise during the life of the Agreement, and the Parties hereby agree that it is their intention that this Agreement shall operate fairly as between them, and without detriment to the interest of either of them, and that, if during the term of this Agreement either Party believes that this Agreement is operating unfairly, the Parties will use their best efforts to agree on such action as may be necessary to remove the cause or causes of such unfairness, but failure to agree on any action pursuant to this Clause shall not give rise to a dispute subject to arbitration in accordance with Clause 9                                                                                                                                                       hereof.

9.	SETTLEMENT OF DISPUTES

9.1	Amicable settlement

The Parties shall use their best efforts to settle amicably all disputes arising out of or in connection with this Agreement or the interpretation thereof.

9.2	Dispute resolution

9.2.1	Any dispute, difference or controversy of whatever nature howsoever arising under or out of or in relation to this Agreement (including its interpretation) between the Parties, and so notified in writing by either Party to the other Party (the “Dispute”) shall, in the first instance, be attempted to be resolved amicably in accordance with the conciliation procedure set forth in Clause 9.3.

9.2.2	The Parties agree to use their best efforts for resolving all Disputes arising under or in respect of this Agreement promptly, equitably and in good faith, and further agree to provide each other with reasonable access during normal business hours to all non-privileged records, information and data pertaining to any Dispute.

## 9.3	Conciliation

In the event of any Dispute between the Parties, either Party may call upon Secretary, Cultural Affairs Department and the Chairman of the Board of Directors of the Consultant or a substitute thereof for amicable settlement, and upon such reference, the said persons shall meet no later than 10 (ten) days from the date of reference to discuss and attempt to amicably resolve the Dispute. If such meeting does not take place within the 10 (ten) day period or the Dispute is not amicably settled within 15 (fifteen) days of the meeting or the Dispute is not resolved as evidenced by the signing of written terms of settlement within 30 (thirty) days of the notice in writing referred to in Clause 9.2.1 or such longer period as may be mutually agreed by the Parties, either Party may refer the Dispute to arbitration in accordance with the provisions of Clause 9.4.

## 9.4	Arbitration

Arbitration shall not be a measure of resolution.  If the conciliation talks referred above does not become fruitful then, it can be referred to the Chief Secretary, Government Secretariat, Thiruvananthapuram. If the attempt for resolution by Chief Secretary fails then it can be challenged in the court of law for which the jurisdiction should be Thiruvananthapuram alone.

IN WITNESS WHEREOF, the Parties hereto have caused this Agreement to be signed in their respective names as of the day and year first above written.

| SIGNED, SEALED AND DELIVERED | SIGNED, SEALED AND DELIVERED |  |  |
| --- | --- | --- | --- |
| For and on behalf of |  | For and on behalf of |  |
| Consultant: |  | Authority |  |
|  | (Signature) |  | (Signature) |
|  | (Name) |  | (Name) |
|  | (Designation) |  | (Designation) |
|  | (Address) |  | (Address) |
| In the presence of: |  |  |  |
| 1. |  | 2. |  |

Annex-1

Terms of Reference

(Refer Clause 3.1.2)

(Reproduce Schedule-1 of RFP)

Annex-2

Deployment of Personnel

(Refer Clause 4.2)

(Reproduce as per Form-13 of Appendix-I)

Annex-3

Estimate of Personnel Costs

(Refer Clause 4.2)

(Reproduce as per Form-3 of Appendix-II)

Annex-4

Approved Sub-Consultant(s)

(Refer Clause 4.7)

(Reproduce as per Form-15 of Appendix-I)

Annex-5

Cost of Services

(Refer Clause 6.1)

(Reproduce as per Form-2 of Appendix-II)

Annex-6

Payment Schedule

(Refer Clause 6.2of TOR)

| Key Date No. | Description of Services | Payment |
| --- | --- | --- |
| KD1 | Project achieving 10 % of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD2 | Project achieving 20 % of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD3 | Project achieving 30% of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD4 | Project achieving 40% of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD5 | Project achieving 50% of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD6 | Project achieving 60% of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD7 | Project achieving 70% of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD8 | Project achieving 80% of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD9 | Project achieving 90% of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD10 | Project achieving 100% of financial progress based on scrutinised contractor’s running bills. | 9% |
| KD11 | Submission of Completion Report and its approval based on scrutinised contractor’s running bills. | 10% |
|  | Total | 100% |

Notes:

      - The above payments shall be made to the Consultant provided that the payments to be made at any time shall not exceed the amount certified by the Consultant in its Statement of Expenses.

      - In case of the theatre projects the consultant shall be eligible for a monthly payment of 4% of the proportionate consultancy fee for that theatre project irrespective of the financial progress. However this shall be adjusted in the subsequent milestone payments ( indicated as KD-1, KD-2 etc)

      - In case of the cultural complex projects the consultant shall be eligible for a monthly payment of 2% of the proportionate consultancy fee for that cultural complex project irrespective of the financial progress. However this shall be adjusted in the subsequent milestone payments ( indicated as KD-1, KD-2 etc)

      - All Reports shall first be submitted as draft reports for comments of the Authority. The Authority shall provide its comments no later than 3 (three) weeks from the date of receiving a draft report and in case no comments are provided within such 3 (three) weeks, the PMC shall finalise its report. Provided, however, that the Authority may take upto 4 (four) weeks in providing its comments on the Draft Completion Report.

      - Draft Completion Report shall be completed in 1 (one) month excluding the time taken by the Authority in providing its comments on the Draft Completion Report. The PMC may take 2 (two) week for submitting its Final Completion Report after receipt of comments from the Authority.

      - Final payment of 10% (ten per cent) shall be released upon completion of Services in their entirety, including submission of Completion Report.

      - Mobilisation Advance upto 10% (ten per cent) of the total Agreement Value shall be paid on request against Bank Guarantee of a Scheduled Bank which shall be adjusted against the first 4 (four) bills in four equal instalments.

      - The time schedule prepared above is applicable for each of the 04 theatre complexes and 03 Cultural Complexes separately and for the upcoming anticipated projects too.

      - KD1, KD2 etc shall be proportionate to the completion period of the respective contracts of the projects equally apart.

Annex- 7

Bank Guarantee for Performance Security

(Refer Clause 7.1.2)

To

Managing Director, Kerala State Film Development Corporation

acting through

....................

....................

....................

In consideration of Managing Director, Kerala State Film Development Corporation Ltd acting on behalf of the Kerala State Film Development Corporation (hereinafter referred as the “Authority”, which expression shall, unless repugnant to the context or meaning thereof, include its successors, administrators and assigns) awarding to ……………….., having its office at ………………..  (hereinafter referred as the “Consultant” which expression shall, unless repugnant to the context or meaning thereof, include its successors, administrators, executors and assigns), vide the Authority’s Agreement no. ………………. dated ……………….. valued at Rs. ……………….. (Rupees ………………..), (hereinafter referred to as the “Agreement”) the assignment for consultancy services in respect of the RFP for the selection of PMC for 03 Cultural Complexes (Kollam, Palakkad and Kasaragod) and 04 Multiplex Theatre Complexes(Kayamkulam, Payannur, Perambra and Alagappangar) in Kerala State and the Consultant having agreed to furnish a Bank Guarantee amounting to Rs. ……………….. (Rupees ………………..) to the Authority for performance of the said Agreement.

We, ……………….. (hereinafter referred to as the “Bank”) at the request of the Consultant do hereby undertake to pay to the Authority an amount not exceeding Rs. ………………… (Rupees …………………. ) against any loss or damage caused to or suffered or would be caused to or suffered by the Authority by reason of any breach by the said Consultant of any of the terms or conditions contained in the said Agreement.

2.	We, ……………….. (indicate the name of the Bank) do hereby undertake to pay the amounts due and payable under this Guarantee without any demur, merely on a demand from the Authority stating that the amount/claimed is due by way of loss or damage caused to or would be caused to or suffered by the Authority by reason of breach by the said Consultant of any of the terms or conditions contained in the said Agreement or by reason of the Consultant’s failure to perform the said Agreement.  Any such demand made on the bank shall be conclusive as regards the amount due and payable by the Bank under this Guarantee. However, our liability under this Guarantee shall be restricted to an amount not exceeding Rs. ……………….. (Rupees …………………..).

3.	We, ……………….. (indicate the name of the Bank) do hereby undertake to pay to the Authority any money so demanded notwithstanding any dispute or disputes raised by the Consultant in any suit or proceeding pending before any court or tribunal relating thereto, our liability under this present being absolute and unequivocal. The payment so made by us under this bond shall be a valid discharge of our liability for payment thereunder and the Consultant shall have no claim against us for making such payment.

4.	We, ……………….. (indicate the name of Bank) further agree that the Guarantee herein contained shall remain in full force and effect during the period that would be required for the performance of the said Agreement and that it shall continue to be enforceable till all the dues of the Authority under or by virtue of the said Agreement have been fully paid and its claims satisfied or discharged or till the Authority certifies that the terms and conditions of the said Agreement have been fully and properly carried out by the said Consultant and accordingly discharges this Guarantee. Unless a demand or claim under this Guarantee is made on us in writing on or before a period of one year from the date of this Guarantee, we shall be discharged from all liability under this Guarantee thereafter.

5.	We, ………………… (indicate the name of Bank) further agree with the Authority that the Authority shall have the fullest liberty without our consent and without affecting in any manner our obligations hereunder to vary any of the terms and conditions of the said Agreement or to extend time of performance by the said Consultant from time to time or to postpone for any time or from time to time any of the powers exercisable by the Authority against the said Consultant and to forbear or enforce any of the terms and conditions relating to the said Agreement and we shall not be relieved from our liability by reason of any such variation, or extension being granted to the said Consultant or for any forbearance, act or omission on the part of the Authority or any indulgence by the Authority to the said Consultant or any such matter or thing whatsoever which under the law relating to sureties would, but for this provision, have the effect of so relieving us.

6.	This Guarantee will not be discharged due to the change in the constitution of the Bank or the Consultant(s).

7.	We, ……………….. (indicate the name of Bank) lastly undertake not to revoke this Guarantee during its currency except with the previous consent of the Authority in writing.

8.	For the avoidance of doubt, the Bank’s liability under this Guarantee shall be restricted to Rs. .......... crore (Rupees ........................................... crore) only. The Bank shall be liable to pay the said amount or any part thereof only if the Authority serves a written claim on the Bank in accordance with Paragraph 2 hereof, on or before [.......... (indicate the date falling 365 days after the date of this Guarantee)].

For ..............................................................

Name of Bank:

Seal of the Bank:

Dated, the ...........................day of ................., 20......

(Signature, name and designation of the authorised signatory)

NOTES:

  - The Bank Guarantee should contain the name, designation and code number of the officer(s) signing the Guarantee.

  - The address, telephone no. and other details of the Head Office of the Bank as well as of issuing Branch should be mentioned on the covering letter of issuing Branch.

SCHEDULE-3

(See Clause 2.3.3)

# Guidance Note on Conflict of Interest

1.	This Note further explains and illustrates the provisions of Clause 2.3 of the RFP and shall be read together therewith in dealing with specific cases.

2.	Consultants should be deemed to be in a conflict of interest situation if it can be reasonably concluded that their position in a business or their personal interest could improperly influence their judgment in the exercise of their duties. The process for selection of consultants should avoid both actual and perceived conflict of interest.

3. 	Conflict of interest may arise between the Authority and a consultant or between consultants and present or future concessionaries/ contractors. Some of the situations that would involve conflict of interest are identified below:

(a)	Authority and consultants:

(i) 	Potential consultant should not be privy to information from the Authority which is not available to others;

(ii) 	potential consultant should not have defined the project when earlier working for the Authority;

(iii)	potential consultant should not have recently worked for the Authority overseeing the project.

(b)	Consultants and concessionaires/contractors:

(i)	No consultant should have an ownership interest or a continuing business interest or an on-going relationship with a potential concessionaire/ contractor save and except relationships restricted to project-specific and short-term assignments; or

(ii)	no consultant should be involved in owning or operating entities resulting from the project; or

(iii)	no consultant should bid for works arising from the project.

The participation of companies that may be involved as investors or consumers and officials of the Authority who have current or recent connections to the companies involved, therefore, needs to be avoided.

4. 	The normal way to identify conflicts of interest is through self-declaration by consultants. Where a conflict exists, which has not been declared, competing companies are likely to bring this to the notice of the Authority. All conflicts must be declared as and when the consultants become aware of them.

5. 	Another approach towards avoiding a conflict of interest is through the use of “Chinese walls” to avoid the flow of commercially sensitive information from one part of the consultant’s company to another. This could help overcome the problem of availability of limited numbers of experts for the project. However, in reality effective operation of “Chinese walls” may be a difficult proposition. As a general rule, larger companies will be more capable of adopting Chinese walls approach than smaller companies. Although, “Chinese walls” have been relatively common for many years, they are an increasingly discredited means of avoiding conflicts of interest and should be considered with caution. As a rule, “Chinese walls” should be considered as unacceptable and may be accepted only in exceptional cases upon full disclosure by a consultant coupled with provision of safeguards to the satisfaction of the Authority.

6. 	Another way to avoid conflicts of interest is through the appropriate grouping of tasks. For example, conflicts may arise if consultants drawing up the terms of reference or the proposed documentation are also eligible for the consequent assignment or project.

7. 	Another form of conflict of interest called “scope–creep” arises when consultants advocate either an unnecessary broadening of the terms of reference or make recommendations which are not in the best interests of the Authority but which will generate further work for the consultants. Some forms of contractual arrangements are more likely to lead to scope-creep. For example, lump-sum contracts provide fewer incentives for this, while time and material contracts provide built in incentives for consultants to extend the length of their assignment.

8. 	Every project contains potential conflicts of interest. Consultants should not only avoid any conflict of interest, they should report any present/ potential conflict of interest to the Authority at the earliest. Officials of the Authority involved in development of a project shall be responsible for identifying and resolving any conflicts of interest. It should be ensured that safeguards are in place to preserve fair and open competition and measures should be taken to eliminate any conflict of interest arising at any stage in the process.

APPENDICES

APPENDIX-I

(See Clause 2.1.3)

TECHNICAL PROPOSAL

Form-1

Letter of Proposal

(On Applicant’s letter head)

(Date and Reference)

To,

........................

......................

.....................

Sub:	Appointment of Project Management Consultant for the construction of 03 Cultural Complexes (Kollam, Palakkad and Kasaragod) and 04 Multiplex Theatre Complexes(Kayamkulam, Payannur, Perambra and Alagappangar) in Kerala State

Dear Sir,

With reference to your RFP Document dated ………….., I/we, having examined all relevant documents and understood their contents, hereby submit our Proposal for selection as Consultant for the …………………… Project. The proposal is unconditional and unqualified.

2.    	All information provided in the Proposal and in the Appendices is true and correct and all documents accompanying such Proposal are true copies of their respective originals.

3.   	This statement is made for the express purpose of appointment as the Consultant for the aforesaid Project.

4.    	I/We shall make available to the Authority any additional information it may deem necessary or require for supplementing or authenticating the Proposal.

5.  	I/We acknowledge the right of the Authority to reject our application without assigning any reason or otherwise and hereby waive our right to challenge the same on any account whatsoever.

6.    	I/We certify that in the last three years, we or any of our Associates have neither failed to perform on any contract, as evidenced by imposition of a penalty by an arbitral or judicial authority or a judicial pronouncement or arbitration award against the Applicant, nor been expelled from any project or contract by any public entity nor have had any contract terminated by any public entity for breach on our part.

7.	I/We declare that:

(a)	I/We have examined and have no reservations to the RFP Documents, including any Addendum issued by the Authority;

(b) 	I/We do not have any Conflict of Interest in accordance with Clause 2.3 of the RFP Document;

(c)	I/We have not directly or indirectly or through an agent engaged or indulged in any corrupt practice, fraudulent practice, coercive practice, undesirable practice or restrictive practice, as defined in Clause 4.3 of the RFP document, in respect of any tender or request for proposal issued by or any agreement entered into with the Authority or any other public sector enterprise or any government, Central or State; and

(d) 	I/We hereby certify that we have taken steps to ensure that in conformity with the provisions of Section 4 of the RFP, no person acting for us or on our behalf will engage in any corrupt practice, fraudulent practice, coercive practice, undesirable practice or restrictive practice.

8.		I/We understand that you may cancel the Selection Process at any time and  that you are neither bound to accept any Proposal that you may receive nor to select the Consultant, without incurring any liability to the Applicants in accordance with Clause 2.8 of the RFP document.

9.	I/We declare that we/any member of the consortium, are/is not a Member of a/any other Consortium applying for Selection as a Consultant.

10.	I/We certify that in regard to matters other than security and integrity of the country, we or any of our Associates have not been convicted by a Court of Law or indicted or adverse orders passed by a regulatory authority which would cast a doubt on our ability to undertake the Consultancy for the Project or which relates to a grave offence that outrages the moral sense of the community.

11.	I/We further certify that in regard to matters relating to security and integrity of the country, we have not been charge-sheeted by any agency of the Government or convicted by a Court of Law for any offence committed by us or by any of our Associates.

12.	I/We further certify that no investigation by a regulatory authority is pending either against us or against our Associates or against our CEO or any of our Directors/Managers/employees.$

13.   	I/We hereby irrevocably waive any right or remedy which we may have at any stage at law or howsoever otherwise arising to challenge or question any decision taken by the Authority [and/ or the Government of India] in connection with the selection of Consultant or in connection with the Selection Process itself in respect of the above mentioned Project.

14.	The Bid security of Rs, 1,10,300 /- (Rupees One Lakh, Ten  Thousand  and three Hundred Only) has been remitted in accordance with the RFP document.

15.	I/We agree and understand that the proposal is subject to the provisions of the RFP document. In no case, shall I/we have any claim or right of whatsoever nature if the Consultancy for the Project is not awarded to me/us or our proposal is not opened or rejected.

16.	I/We agree to keep this offer valid for 90 (ninety) days from the Proposal Due Date specified in the RFP.

17.	A Power of Attorney in favour of the authorised signatory to sign and submit this Proposal and documents is attached herewith in Form-4.

18.	In the event of my/our firm/ consortium being selected as the Consultant, I/we agree to enter into an Agreement in accordance with the form at Schedule–2 of the RFP. We agree not to seek any changes in the aforesaid form and agree to abide by the same.

19.	I/We have studied RFP and all other documents carefully and also surveyed the Project site. We understand that except to the extent as expressly set forth in the Agreement, we shall have no claim, right or title arising out of any documents or information provided to us by the Authority or in respect of any matter arising out of or concerning or relating to the Selection Process including the award of Consultancy.

20.  	The Financial Proposal is being submitted in a separate cover. This Technical Proposal read with the Financial Proposal shall constitute the Application which shall be binding on us.

21	 I/We agree and undertake to abide by all the terms and conditions of the RFP Document. In witness thereof, I/we submit this Proposal under and in accordance with the terms of the RFP Document.

Yours faithfully,

(Signature, name and designation of the authorised signatory)

(Name and seal of the Applicant / Lead Member)

APPENDIX-I

Form-2

Particulars of the Applicant

| 1.1 | Title of Consultancy: PROJECT MANAGEMENT CONSULTANCY FOR CONSTRUCTION OF 03 Cultural Complexes (Kollam, Palakkad and Kasaragod) and 04 Multiplex Theatre Complexes(Kayamkulam, Payyanur, Perambra and Alagappanagar) in Kerala State |
| --- | --- |
| 1.2 | Title of Project: ……………….. Project |
| 1.3 | State whether applying as Sole Firm or Lead Member of a consortium: Sole Firm or Lead Member of a consortium |
| 1.4 | State the following: Name of Company or Firm: Legal status (e.g. incorporated private company, unincorporated business, partnership etc.): Country of incorporation: Registered address: Year of Incorporation: Year of commencement of business: Principal place of business: Brief description of the Company including details of its main lines of business Name, designation, address and phone numbers of authorised signatory of the Applicant: Name: Designation: Company: Address: Phone No.: E-mail address: |
| 1.5 | If the Applicant is Lead Member of a consortium, state the following for each of the other Member Firms: |
|  | (i) Name of Firm: (ii) Legal Status and country of incorporation (iii) Registered address and principal place of business. |
| 1.6 | For the Applicant, (in case of a consortium, for each Member), state the following information: (i) In case of non Indian Firm, does the Firm have business presence in India? Yes/No If so, provide the office address(es) in India. (ii) Has the Applicant or any of the Members in case of a consortium been penalized by any organization for poor quality of work or breach of contract in the last five years? Yes/No (iii) Has the Applicant/ Member ever failed to complete any work awarded to it by any public authority/ entity in last five years? Yes/No (iv) Has the Applicant or any member of the consortium been blacklisted by any Government department/Public Sector Undertaking in the last five years? Yes/No (v) Has the Applicant or any of the Members, in case of a consortium, suffered bankruptcy/insolvency in the last five years? Yes/No Note: If answer to any of the questions at (ii) to (v) is yes, the Applicant is not eligible for this consultancy assignment. |
| 1.7 | Does the Applicant’s firm/company (or any member of the consortium) combine functions as a consultant or adviser along with the functions as a contractor and/or a manufacturer? Yes/No If yes, does the Applicant (and other Member of the Applicant’s consortium) agree to limit the Applicant’s role only to that of a consultant/ adviser to the Authority and to disqualify themselves, their Associates/ affiliates, subsidiaries and/or parent organization subsequently from work on this Project in any other capacity? Yes/No |
| 1.8 | Does the Applicant intend to borrow or hire temporarily, personnel from contractors, manufacturers or suppliers for performance of the Consulting Services? Yes/No If yes, does the Applicant agree that it will only be acceptable as Consultant, if those contractors, manufacturers and suppliers disqualify themselves from subsequent execution of work on this Project (including tendering relating to any goods or services for any other part of the Project) other than that of the Consultant? Yes/No If yes, have any undertakings been obtained (and annexed) from such contractors, manufacturers, etc. that they agree to disqualify themselves from subsequent execution of work on this Project and they agree to limit their role to that of consultant/ adviser for the Authority only? Yes/No (Signature, name and designation of the authorised signatory) For and on behalf of ……………….. |

APPENDIX-I

Form-3

Statement of Legal Capacity

(To be forwarded on the letter head of the Applicant)

Ref. Date:

To,

.....................

....................

....................

Dear Sir,

Sub: RFP for Consultant: Construction of 03 Cultural Complexes (Kollam, Palakkad and Kasaragod) and 04 Multiplex Theatre Complexes(Kayamkulam, Payyanur, Perambra and Alagappanagar) in Kerala State

I/We hereby confirm that we, the Applicant (along with other members in case of consortium, the constitution of which has been described in the Proposal$), satisfy the terms and conditions laid down in the RFP document.

I/We have agreed that ……………….. (insert Applicant’s name) will act as the Lead Member of our consortium.

I/We have agreed that ……………….. (insert individual’s name) will act as our Authorised Representative/ will act as the Authorised Representative of the consortium on our behalf and has been duly authorized to submit our Proposal. Further, the authorised signatory is vested with requisite powers to furnish such proposal and all other documents, information or communication and authenticate the same.

Yours faithfully,

(Signature, name and designation of the authorised signatory)

For and on behalf of ..............................................

APPENDIX-I

Form-4

Power of Attorney

Know all men by these presents, we, ......................................... (name of Firm and address of the registered office) do hereby constitute, nominate, appoint and authorise Mr / Ms........................................ son/daughter/wife and presently residing at ........................................, who is presently employed with us and holding the position of .................... as our true and lawful attorney (hereinafter referred to as the “Authorised Representative”) to do in our name and on our behalf, all such acts, deeds and things as are necessary or required in connection with or incidental to submission of our Proposal for and selection of Project Management Consultant for the Construction of 03 Cultural Complexes (Kollam, Palakkad and Kasaragod) and 04 Multiplex Theatre Complexes(Kayamkulam, Payyanur, Perambra and Alagappanagar) in Kerala State proposed to be developed by the .......................................... (the “Authority”) including but not limited to signing and submission of all applications, proposals and other documents and writings, participating in pre-bid and other conferences and providing information/ responses to the Authority, representing us in all matters before the Authority, signing and execution of all contracts and undertakings consequent to acceptance of our proposal and generally dealing with the Authority in all matters in connection with or relating to or arising out of our Proposal for the said Project and/or upon award thereof to us till the entering into of the Agreement with the Authority.

AND, we do hereby agree to ratify and confirm all acts, deeds and things lawfully done or caused to be done by our said Authorised Representative pursuant to and in exercise of the powers conferred by this Power of Attorney and that all acts, deeds and things done by our said Authorised Representative in exercise of the powers hereby conferred shall and shall always be deemed to have been done by us.

IN WITNESS WHEREOF WE, ................................ THE ABOVE NAMED PRINCIPAL HAVE EXECUTED THIS POWER OF ATTORNEY ON THIS ...................................... DAY OF ...................., 20.......

For ............................................

(Signature, name, designation and address)

Witnesses:

1.

2.

Notarised

Accepted

........................................

(Signature, name, designation and address of the Attorney)

Notes:

- The mode of execution of the Power of Attorney should be in accordance with the procedure, if any, laid down by the applicable law and the charter documents of the executant(s) and when it is so required the same should be under common seal affixed in accordance with the required procedure. The Power of Attorney should be executed on a non-judicial stamp paper of Rs. 100 (hundred) and duly notarised by a notary public.

- Wherever required, the Applicant should submit for verification the extract of the charter documents and other documents such as a resolution/power of attorney in favour of the person executing this Power of Attorney for the delegation of power hereunder on behalf of the Applicant.

- For a Power of Attorney executed and issued overseas, the document will also have to be legalised by the Indian Embassy and notarised in the jurisdiction where the Power of Attorney is being issued. However, Applicants from countries that have signed the Hague Legislation Convention 1961 need not get their Power of Attorney legalised by the Indian Embassy if it carries a conforming Apostille certificate.

APPENDIX-I

Form-5

Financial Capacity of the Applicant

(Refer Clause 2.2.2 (B))

| S. No. | Financial Year | Annual Revenue (Rs./US $ in million) |
| --- | --- | --- |
| Certificate from the Statutory Auditor$ This is to certify that .................... (name of the Applicant) has received the payments shown above against the respective years on account of professional fees. Name of the audit firm: Seal of the audit firm Date: (Signature, name and designation of the authorised signatory) |  |  |

$ In case the Applicant does not have a statutory auditor, it shall provide the certificate from its chartered accountant that ordinarily audits the annual accounts of the Applicant.

Note: Please do not attach any printed Annual Financial Statement.

APPENDIX-I

Form-6

Particulars of Key Personnel

| S. No. | Designation of Key Personnel | Name | Educational Qualification | Length of Professional Experience | Present Employment |  | No. of Eligible Assignments$ |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Name of Firm | Employed Since |  |
| (1) | (2) | (3) | (4) | (5) | (6) | (7) | (8) |
| 1. 2. 3. 4. 5. 6. 7. 8. | (Project Manager) - cum - Team Leader (Structural Engineer) (Contract Management Specialist) cum Billing Engineer (Architectural Engineer) (Electrical Engineer) (Theatre Specialist) (HVAC Specialist) (Acoustics/AV Specialist) |  |  |  |  |  |  |

$Refer Form 9 of Appendix I

Experience of Key Personnel

APPENDIX-I

Form-7

Proposed Methodology and Work Plan

The proposed methodology and work plan shall be described as follows:

1.	Understanding of TOR (not more than two pages)

The Applicant shall clearly state its understanding of the TOR and also highlight its important aspects. The Applicant may supplement various requirements of the TOR and also make precise suggestions if it considers this would bring more clarity and assist in achieving the Objectives laid down in the TOR.

2.	Methodology and Work Plan (not more than three pages)

The Applicant will submit its methodology for carrying out this assignment, outlining its approach toward achieving the Objectives laid down in the TOR. The Applicant will submit a brief write up on its proposed team and organisation of personnel explaining how different areas of expertise needed for this assignment have been fully covered by its proposal. In case the Applicant is a consortium, it should specify how the expertise of each firm is proposed to be utilised for this assignment. The Applicant should specify the sequence and locations of important activities, and provide a quality assurance plan for carrying out the Consultancy Services.

Note: 	Marks will be deducted for writing lengthy and out of context responses.

APPENDIX-I

Form-8

Abstract of Eligible Assignments of the Applicant$

(Refer Clause 3.1.4)

| S.No | Name of Project | Name of Client | Estimated capital cost of Project (in Rs. crore/ US$ million) | Payment$$ of professional fees received by the Applicant (in Rs. crore) |
| --- | --- | --- | --- | --- |
| (1) £ | (2) | (3) | (4) | (5) |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |

$	The Applicant should provide details of only those projects that have been 	undertaken by it under its own name.

$$ Exchange rate for conversion of US $ shall be as per Clause 1.7.1 of RFP.

£ 	The names and chronology of Eligible Projects included here should conform to the project-wise details submitted in Form-10 of Appendix-I.

Certificate from the Statutory Auditor$ This is to certify that the information contained in Column 5 above is correct as per the accounts of the Applicant and/ or the clients. Name of the audit firm: Seal of the audit firm Date: (Signature, name and designation of the authorised signatory)

$ 	In case the Applicant does not have a statutory auditor, it shall provide the certificate from its chartered accountant that ordinarily audits the annual accounts of the Applicant.

Note: The Applicant may attach separate sheets to provide brief particulars of other relevant experience of the Applicant.

APPENDIX-I

Form-9

Abstract of Eligible Assignments of Key Personnel$

(Refer Clause 3.1.4)

Name of Key Personnel:                                                            					Designation:

| S.No | Name of Project$ | Name of Client | Estimated capital cost of project (in Rs. cr./ US$ million) | Name of firm for which the Key Personnel worked | Designation of the Key Personnel on the assignment | Date of completion of the assignment | Man days spent |
| --- | --- | --- | --- | --- | --- | --- | --- |
| (1) | (2) | (3) | (4) | (5) | (6) | (7) | (8) |
| 1 |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |

$ Use separate Form for each Key Personnel.

$$ The names and chronology of projects included here should conform to the project-wise details submitted in Form-11 of Appendix-I.

Note: The Applicant may attach separate sheets to provide brief particulars of other relevant experience of the Key Personnel.

APPENDIX-I

Form-10

Eligible Assignments of Applicant

(Refer Clause 3.1.4)

|  | Name of Applicant: |  |
| --- | --- | --- |
|  | Name of the Project: |  |
|  | Length in km or other particulars |  |
|  | Description of services performed by the Applicant Firm: |  |
|  | Name of client and Address: (indicate whether public or private) |  |
|  | Name and telephone no. of client’s representative: |  |
|  | Estimated capital cost of the Project (in Rs crore or US$ million): |  |
|  | Payment received by the Applicant (in Rs. crore): |  |
|  | Start date of the services (month/ year): |  |
|  | Finish date of the services (month/ year): |  |
|  | Brief description of the Project: |  |
| It is certified that the aforesaid information is true and correct to the best of my knowledge and belief. (Signature and name of Key Personnel) |  |  |

Notes:

1. Use separate sheet for each Eligible Project.

2. The Applicant may attach separate sheets to provide brief particulars of other relevant experience of the Applicant.

3. Exchange rate for conversion of US $ shall be as per Clause 1.7.1.

APPENDIX-I

Form-11

Eligible Assignments of Key Personnel

(Refer Clause 3.1.4)

|  | Name of Key Personnel: |  |
| --- | --- | --- |
|  | Designation of Key Personnel: |  |
|  | Name of the Project: |  |
|  | Length in km or other particulars |  |
|  | Name of Consulting Firm where employed: |  |
|  | Description of services performed by the Key Personnel (including designation): |  |
|  | Name of client and Address: (indicate whether public or private) |  |
|  | Name and telephone no. of client’s representative: |  |
|  | Estimated capital cost of the Project (in Rs crore or US$ million): |  |
|  | Start date of the services (month/ year): |  |
|  | Finish date of the services (month/ year): |  |
|  | Brief description of the Project: |  |
| It is certified that the aforesaid information is true and correct to the best of my knowledge and belief. (Signature and name of Key Personnel) |  |  |

Notes:

1. Use separate sheet for each Eligible Project.

2. The Applicant may attach separate sheets to provide brief particulars of other relevant experience of the Key Personnel.

3. Exchange rate for conversion of US $ shall be as per Clause 1.7.1.

APPENDIX-I

Form-12

Curriculum Vitae (CV) of Key Personnel

1.	Proposed Position:

2.	Name of Personnel:

3.	Date of Birth:

4.	Nationality:

5.	Educational Qualifications:

6.	Employment Record:

(Starting with present position, list in reverse order every employment held.)

7.	List of projects on which the Personnel has worked

| Name of project | Description of responsibilities |
| --- | --- |

8.	Details of the current assignment and the time duration for which services are required for the current assignment.

Certification:

- I am willing to work on the Project and I will be available for entire duration of the Project assignment as required.

- I, the undersigned, certify that to the best of my knowledge and belief, this CV correctly describes me, my qualifications and my experience.

## (Signature and name of the Key Personnel)

Place.........................................

(Signature and name of the authorised signatory of the Applicant)

Notes:

1. Use separate form for each Key Personnel

2. The names and chronology of assignments included here should conform to the project-wise details submitted in Form-8 of Appendix-I.

3. Each page of the CV shall be signed in ink and dated by both the Personnel concerned and by the Authorised Representative of the Applicant firm along with the seal of the firm. Photocopies will not be considered for evaluation.

APPENDIX-I

Form-13

Deployment of Personnel

| S.No. | Designation | Name | Man Days (MD) |  | Week Numbers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | At Project site | Away from Project site (specify) | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 1. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Man days |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

APPENDIX-I

Form–14

Survey and Field Investigations

| Item of Work/ Activity | To be carried out/ prepared by |  | Week |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Name | Designation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |

APPENDIX-I

Form-15

Proposal for Sub-Consultant(s)

| 1. Details of the Firm |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Firm’s Name, Address and Telephone |  |  |  |  |  |
| Name and Telephone No. of the Contact Person |  |  |  |  |  |
| Fields of Expertise |  |  |  |  |  |
| No. of Years in business in the above Fields |  |  |  |  |  |
| 2. Services that are proposed to be sub contracted: |  |  |  |  |  |
| 3. Person who will lead the Sub- Consultant Name: Designation: Telephone No: Email: |  |  |  |  |  |
| 4. Details of Firm’s previous experience |  |  |  |  |  |
| Name of Work | Name, address and telephone no. of Client |  | Total Value of Services Performed | Duration of Services | Date of Completion of Services |
| 1. 2. 3. |  |  |  |  |  |

(Signature and name of the authorised signatory)

Note:

      - The Proposal for Sub-Consultant(s) shall be accompanied by the details specified in Forms 12 and 13 of Appendix –I.

      - Use separate form for each Sub-Consultant

APPENDIX-II

FINANCIAL PROPOSAL

Form-1

Covering Letter

(On Applicant’s letter head)

(Date and Reference)

To,

......................

.......................

.......................

Dear Sir,

Subject:	Appointment of Consultant for Project Management Consultant for Construction of 03 Cultural Complexes (Kollam, Palakkad and Kasaragod) and 04 Multiplex Theatre Complexes(Kayamkulam, Payyanur, Perambra and Alagappangar) in Kerala State

I/We, ................................. (Applicant’s name) herewith enclose the Financial Proposal for selection of my/our firm as Consultant for above.

I/We agree that this offer shall remain valid for a period of 120 (One hundred and Twenty) days from the Proposal Due Date or such further period as may be mutually agreed upon.

Yours faithfully,

(Signature, name and designation of the authorised signatory)

Note: The Financial Proposal is to be submitted strictly as per forms given in the RFP.

APPENDIX-II

(See Clause 2.1.3)

Form-2

Financial Proposal

| Item No. | Description | Amount (Rs.) |
| --- | --- | --- |
| 1. | RESIDENT PERSONNEL AND LOCAL COSTS |  |
| 1.01 1.02 1.03 1.04 1.05 1.06 1.07 1.08 | Remuneration for Resident Professional Personnel (inclusive of all personal allowances) Remuneration for Resident Support Personnel (inclusive of all personal allowances) Office Rent Office Consumables like stationery, communication etc. Office Furniture and Equipment (Rental) Reports and Document Printing Surveys & Investigations Miscellaneous Expenses |  |
| 2. | Total of Resident Personnel and Local Costs (1): |  |
| 3. | POST REPORT CONSULTATIONS DURING DEFECT LIABILITY PERIOD |  |
| 3.01 3.02 3.03 3.04 3.05 3.06 3.07 3.08 | 2man days each of: Project Manager - cum - Team Leader Structural Engineer Contract Management Specialist) cum Billing Engineer Architectural Engineer Electrical Engineer Theatre Specialist HVAC Specialist Acoustics/AV Specialist |  |
| 4 | Total for Post Report Consultations (3): |  |
| 5 | TOTAL OF 2+4 |  |
| 6 | OVERHEAD EXPENSES @..........% of (5) |  |
| 7 | Total including overheads(5+6) |  |
| 7.01 | Goods and Service Tax(18% GST +1% flood cess) |  |
| 7.02 | TOTAL (including taxes) (7+7.01) (in Rs.) In Indian Rupees ………………………………...(in figures) ………………………………………………….. (in words) |  |
| 8 | ADDITIONAL COSTS (not included in evaluation) |  |
| 8.01 8.02 | Domestic travel from firm’s office to the Project Office (restricted to three return economy class air fares for each Personnel) Return journeys from Project Office to Authority’s office to attend meetings held by the Authority (provide indicative amount for three return fares) |  |
| 9 | Total of Additional Costs (8) |  |
| 10 | TOTAL COST OF THE CONSULTANCY (7.02+9) In Indian Rupees ………………………….. (in figures) ………………………………………………… (in words) |  |

Note:

1.  	The financial evaluation shall be based on the above Financial Proposal, excluding Additional Costs. The total in Item 7.02 shall, therefore, be the amount for purposes of evaluation. Additional Costs in Item 8 shall not be reckoned for purposes of financial evaluation.

2.	Estimate of Costs for Item 1.01 & 1.02 and shall be as per Form-3 below.

3.	Miscellaneous Expenses in Item 1.08 shall not exceed 15% (fifteen per cent) of the total amount in Item 5.

4.	Domestic Air Fare in Item 8.01 shall not be payable to the Consultant’s Personnel who are normally stationed in Trivandrum.

5.  	All costs shall be reimbursed on production of a Statement of Expenses, duly certified by the Authorised Representative. However, no details of expenditures would be sought for overhead expenses, which will be reimbursed in proportion to the total expenses under Item 5.

6.    	The reimbursement of expenses shall be limited to the amounts indicated above.

7.    	Savings of upto 20% (twenty per cent) under any head of expenditure specified in the summary of Financial Proposal may be re-appropriated by the Consultant and added to any other head of expenditure, subject to a ceiling of 10% (ten per cent) in respect of the recipient head of expenditure. Upon Notification of such re-appropriation to the Authority, the Financial Proposal shall be deemed to be amended, and payment shall be made accordingly.

8.  	No escalation on any account will be payable on the above amounts.

9.  	All other charges not shown here and all insurance premia are considered included in the man day rate/ overhead/ miscellaneous expenses.

10. 	The Authority may require the Key Personnel to visit the Project/ the Authority’s offices for further consultations after the submission of Completion Report and during Defect Liability Period. The cost (remuneration including personal allowances) of 2 (two) man days of each Key Personnel is included in the Financial Proposal.  The Authority may require upto 30 (thirty) extra days of consultation with any or all Key Personnel on payment of additional charges. For any increase as compared to the aforesaid 2 (two) days, payment shall be computed solely on the basis of relevant man day rates specified in the Financial Proposal. In all cases, return full fare economy class airfare shall be reimbursed in addition, as per actuals.

11. 	The Authority may require Professional Personnel to visit the Project/the Authority’s offices for further consultations or undertake desk work after the report has been accepted. The Additional Costs on this account shall be paid to the Consultant as per agreed man day rates and economy return airfare as per actuals shall also be reimbursed. However, the total number of additional man days requisitioned hereunder shall not exceed 120 (one hundred and twenty).

12.	All payments shall be made in Indian Rupees and shall be subject to applicable Indian laws withholding taxes if any.

13. 	For the purposes hereof “Statement of Expenses” means a statement of the expenses incurred on each of the heads indicated in the Financial Proposal; provided that in relation to expenses on Personnel, the Statement of Expenses shall be accompanied by the particulars of Personnel and the man days spent on the Consultancy.

14.   		Lump Sum Payment shall be made only upon submission of Completion Report.

15.	Payment in respect of each sub-project shall be paid separately in proportion to their estimated cost.

16.     In case of addition in the number of cultural complexes and theatres in other sites in Kerala, proportional payments shall be made.

APPENDIX-II

Form-3

Estimate of Personnel Costs

| ID No. | Position | Name | Man day Rate (Rs.) | Total Man Days | Amount (Rs.) |
| --- | --- | --- | --- | --- | --- |
| A I. Remuneration for Resident Professional Personnel (including all personal allowances) |  |  |  |  |  |
| Total |  |  |  |  |  |
| A II. Remuneration for Resident Support Personnel (including all personal allowances) |  |  |  |  |  |
| Total |  |  |  |  |  |

Queries raised in the Pre-Bid meeting held on 14/08/2019 in the office of KSFDC for e-tender ID No KSFDC_292337 which was cancelled

Regarding the RFP for Selection of PROJECT MANAGEMENT CONSULTANT for Construction of Cultural Complexes at Kollam, Palakkad and Kasargod & Multiplex Cinema Theater Complexes at Kayamkulam, Payyannur, Perambra and Alagappanagar.

| Sl No. | Reference Clause No. in RFP | RFP Clause | Query | Reply |
| --- | --- | --- | --- | --- |
| 1. | 4.6 Schedule-2 Agreement for PMC | Resident Team Leader and Project Manager | Clarify whether, both Team Leader and Project Manager is needed or not. | Refer Clause 4.6 of Schedule-2 Agreement for PMCin revised RFP |
| 2 | 2.1.4. Instruction to applicants in RFP | Key Personnel | Services of an Architect is not seen included in the RFP, or in the Evaluation process, but is inevitable. | Refer clauses 2.1.4 of RFP, 2.2.2.D of RFP, 3.1.3 of Criteria for evaluation and 8.1 of ToR in revised RFP |
| 3 | BOQ |  | Lot of errors & mismatching is noted. Sl No of BOQ & Financial proposal are seen different. | Corrected in revised RFP |
| 4 | 6.1 of TOR | 6. TIME AND PAYMENT SCHEDULE | If the concerned contractors fail to achieve the progress in time will the period of completion of the PMC also get extended suitably without any penalty. | Refer Clause 6.1 of Schedule-1 TORin revised RFP |
| 5 | 6.1of TOR | Same as above | Will the 2 year period be given for both cultural & theatre complexes | Refer Clause 6.1 of Schedule-1 TORin revised RFP Period of completion for the cultural complexes is 2 years and period of completion of the theatre complexes is one year only. |
| 6 | 6.2 of TOR | Payment of PMC is linked to the Financial progress based on scrutinised contractors running bills | PMC is supposed to keep all their key personals and site staff during the entire period. So irrespective of the financial progress of the project sites, atleast 50% of the approved fees may be released to them in proportion to the duration | Refer Clause 6.2 of Schedule-1 TOR in revised RFP Schedule -2 Annexure 6 in revised RFP |
| 7 | 1.8 of RFP | Proposal Due Date/PDD is 26 Aug 2019 | Can this be extended with 10 more days, considering the difficulties in coordinating with all the service experts. | Refer Clause 1.8 of Revised RFP |
| 8 | 2.2.2 D of RFP | Conditions of Eligibility for Key Personnel: Each of the Key Personnel must fulfill the Conditions of Eligibility specified below: …………….etc | Conditions of eligibility for the firm may be kept as such, but that of the key personnel may be reduced to a lessor limit. | Cannot be considered |
| 9 | Schedule1, clause 8.1of TOR | Note Besides the above, the consultant shall appoint a One site Engineer (Civil Engineering graduate with minimum 05 years of experience) and a Site Supervisor (Degree in Civil Eng with 3 years’ experience or Diploma in Civil with minimum 05 years of experience) throughout the contract period and an Electrical Engineer and MEP experts as and when his services are required to be undertaken by the respective contractors at sites. | Clarification is needed whether 7 Engineers / Supervisors are required or only one required for all sites | Refer Clause 2.14.6 of Revised RFP Refer Clause 8.1 of Schedule-1 TOR of Revised RFP |
| 10 | 2.26 of RFP | Substitution of Key Personnel | All the participants unanimously demanded to reconsider the clause by allowing the PMC for substituting their key personnels with prior approval of KSFDC, avoiding the penalty conditions | Refer Clause 2.26.2 of Revised RFP |
| 11 | 2.14.6 of RFP | The proposed team shall be composed of experts and specialists (the “Professional Personnel”) in their respective areas of expertise and managerial/support staff (the “Support Personnel”) such that……… | CVs of only key personnel only need to be submitted with the bid. Please clarify whether CVs of the support personnel are also needed to be included in the bid | Refer Clause 2.14.6 of revised RFP Refer Clause 8.1 of Schedule-1 TOR of Revised RFP |
| 12 | 3.1.3 of Criteria of evaluation of RFP | While awarding marks for the number of Eligible Projects, the Applicant or Key Personnel, as the case may be, that has undertaken the highest number of Eligible Assignments shall be entitled to the maximum score for the respective category and all other competing Applicants or respective Key Personnel, as the case may be, shall be entitled to a proportionate score. No score will be awarded to an Applicant/ Key Personnel for fulfilling the eligibility criteria of a minimum number of Eligible Assignments and only projects exceeding the eligibility criteria shall qualify for scoring. | Please clarify this criteria, as it is contradictory to the table mentioned in the same clause | Refer clause 3.1.3 for criteria for evaluation of Revised RFP |
| 13 | 2.2.2.B of RFP | Financial Capacity: The Applicant shall have received a minimum income of Rs.4 (four) crore or US $ 2 (two) million per annum from professional fees during each of the 3 (three) financial years preceding the Proposal Due Date | In order to invite more PMC from Kerala can this eligibility criteria be reduced to 50 lakh or so. | This is not allowable since it may invite non-qualified firms also in to the project, which may be detrimental to the project as whole. Refer 2.2.2.B of revised RFP |
| 14 | 2.2.2. B of RFP | do | Can the PMC be invited separately for the individual projects. | -do- |
| 15 | 3.1 of TOR | SCOPE OF SERVICES | In the scope of services issue of good for construction drawing during execution may be clarified, | Refer clause 3.2.2 of TOR Revised RFP |

$ Instructions for Applicants

Note 1: Blank spaces contain formats that are to be used by the Applicant after the RFP is issued. (See Appendix-III)

Note 2: Footnotes marked “$” in the relevant Clauses of the RFP and Schedules are for guidance of the Applicants. In case of Appendices, the footnotes marked “$” or in other non-numerical characters shall be omitted by the Applicants while submitting their respective Proposals. (See Appendix-III)

$ No separate annual financial statements should be submitted.

$ While extending the Proposal Due Date on account of an addendum, the Authority shall have due regard for the time required by Applicants to address the amendments specified therein. In the case of amendments at least 7 (seven) days shall be provided between the date of amendment and the Proposal Due Date.

$ In case the Applicant is unable to provide the certification specified in Paragraph 12, it may precede the Paragraph by the words viz. “Except as specified in Schedule ………..... hereto”. The exceptions to the certification or any disclosures relating thereto may be clearly stated in a Schedule to be attached to the Application. The Authority will consider the contents of such Schedule and determine whether or not the exceptions/disclosures are material to the suitability of the Applicant for pre-qualification hereunder.

$ Please strike out whichever is not applicable